# ClassBridge Phase-2 Analysis & Migration Report

____________________________________________________________

Version: 1.0
Date: March 22, 2026
Author: Project Analysis Team
Repositories Analyzed:
  - emai-dev-03 (production): github.com/theepangnani/emai-dev-03
  - emai-class-bridge (phase-2): github.com/theepangnani/emai-class-bridge

____________________________________________________________

# Table of Contents

1. Executive Summary

2. Repository Inventory

3. emai-dev-03 (Production) — Current State

4. emai-class-bridge (Phase-2) — Development State

5. Feature Overlap Analysis

6. Features Unique to Phase-2 (Port Candidates)

7. Cost Savings & Value Analysis

8. Priority Ranking for Cherry-Pick

9. DTAP/Compliance Issues from Phase-2

10. Classroom Data Import Epic

11. Test Coverage Gap Analysis

12. Issue Migration Summary

13. Integration Strategy

14. Risk Assessment

15. Recommended Action Plan

# 1. Executive Summary

This report provides a comprehensive analysis of two ClassBridge repositories: emai-dev-03 (production, live at classbridge.ca since March 6, 2026) and emai-class-bridge (phase-2 development, 247 commits ahead of master, never merged due to failing tests).

Key finding: Significant feature overlap exists — many phase-2 features were independently re-implemented on emai-dev-03 master. However, 15+ unique features in phase-2 provide substantial cost savings and user value opportunities. This report identifies, prioritizes, and recommends a migration path for these features.

## Key Statistics

| Metric | emai-dev-03 | emai-class-bridge |
| --- | --- | --- |
| GitHub Issues (Total) | 1,980 | 91 |
| Open Issues | 178 | 48 |
| Closed Issues | 1,068+ | 43 |
| Database Models | 54 | 81 |
| API Route Files | ~45 | 85 |
| Frontend Pages | ~75 | 141 |
| main.py Lines | ~3,200 | 8,700+ |
| Backend Tests | 1,004+ | ~775 |

# 2. Repository Inventory

## 2.1 emai-dev-03 (Production)

Location: C:\dev\emai\emai-dev-03

Remote: github.com/theepangnani/emai-dev-03 (public)

Branch: master (production) + integrate/streaming-study-guide (active dev)

Deployment: GCP Cloud Run → classbridge.ca

Status: Phase 1 MVP complete, Phase 2 ~55% complete

## 2.2 emai-class-bridge (Phase-2 Development)

Location: C:\dev\emai\class-bridge-phase-2

Remote: github.com/theepangnani/emai-class-bridge (private)

Branch: feature/phase-2 (247 commits ahead of master)

Status: Never merged — tests failing, significant feature development

## 2.3 GitHub Issues Distribution

emai-class-bridge has 91 issues (48 open, 43 closed) tracking phase-2 specific work. These are being migrated to emai-dev-03 to consolidate tracking. Key categories:

DTAP/Compliance: 10 issues (#1-#10) — school board approval prerequisites

Feature Flags: 24 issues (#32-#86) — comprehensive runtime toggle system (43 closed, mature)

Implemented Features: 15 issues (#26, #46-#49, #87-#97) — built but not merged

Classroom Data Import: 12 issues (#56-#67) — multi-pathway migration system

Test Coverage: 7 issues (#99-#109) — expanding to 1,400+ tests

Research: 1 issue (#29) — Brightspace API feasibility

# 3. emai-dev-03 (Production) — Current State

## 3.1 Completed Features on Master

Multi-role authentication (Parent, Student, Teacher, Admin) with JWT + OAuth2

Google Classroom integration (courses, assignments, grades, materials sync)

AI Study Tools: study guides, quizzes, flashcards, mind maps with streaming (in-progress)

Course & content management with multi-file upload, master/sub hierarchy

Task management with reminders, archiving, entity linking

Parent-teacher messaging with email notifications

Notification system (15+ types) with preferences and suppression

Parent dashboard with multi-child support, daily briefings, Help My Kid

Student dashboard with XP, streaks, badges, Pomodoro sessions

Teacher dashboard with course analytics, email monitoring

Admin dashboard with user management, AI usage, audit logs

Help/FAQ system with AI chatbot (15+ topics)

Daily and weekly email digests (SendGrid)

End-of-term report cards with PDF export

Digital wallet and credit system

Bug report system with GCS screenshots → GitHub issues

Assessment countdown widget with date detection

Multilingual parent summaries (Claude translation)

Study timeline and personal history

Calendar import (ICS)

Waitlist and onboarding flow

Account deletion (GDPR) and data export

## 3.2 Active Development

Streaming Study Guide Generation (SSE) — integrate/streaming-study-guide branch, 7 issues

Study Guide Contextual Q&A (§6.114) — 7 issues

Phase 2A: Daily Briefing + Help My Kid polish — 3 remaining issues

Phase 2C: Readiness Assessment — 1 remaining issue

## 3.3 Recent Completions (March 2026)

Batch 1 (Defects): 8 critical production bug fixes

Batch 2 (XP/Tasks): XP system fixes, task creation during AI generation

Batch 3 (Engagement): Sub-guides, brownie points, achievement badges, streaks

Batch 4 (Retention): Anti-gaming rules, report cards, multilingual digest, Pomodoro

Bug Report System: GCS screenshots, GitHub issue creation, bot protection

Help/FAQ: 15 missing feature topics added

Infrastructure: Advisory lock, startup probe, migration safety, signed URLs

Performance: 14 N+1 query fixes, connection pooling, database indexes

# 4. emai-class-bridge (Phase-2) — Development State

## 4.1 Scale of Work

The phase-2 branch accumulated 247 commits with massive feature expansion: 34 new database models, 40+ new API routes, 66+ new frontend pages. The main.py grew from ~3,200 to 8,700+ lines with extensive migrations.

## 4.2 All Implemented Features (Tagged "implemented")

| Issue | Feature | On Master? | Port? |
| --- | --- | --- | --- |
| #26 | Multi-LMS Connection Manager UI | No | Future |
| #46 | TeachAssist-compatible lesson planner | No | Yes |
| #47 | Advanced AI personalization | No | Yes |
| #48 | AI Email Agent (Phase 5) | No | Future |
| #49 | Stripe payment integration | No | Future |
| #87 | Moodle LMS adapter + course sync | No | Future |
| #88 | Student Portfolio | No | Yes |
| #89 | Pomodoro Study Timer | YES | Skip |
| #90 | AI Grade Prediction | No | Yes (Priority) |
| #91 | 2FA/TOTP Authentication | No | Yes (Priority) |
| #92 | Discussion Forum | No | Yes |
| #93 | AI Writing Assistant | No | Yes (Priority) |
| #94 | Smart Reminders v2 | No | Yes (Priority) |
| #95 | Teacher Resource Library | No | Yes |
| #96 | PWA Offline Mode | No | Yes (Priority) |

## 4.3 Feature Flags System (24 Guards)

The phase-2 repo has a comprehensive feature flag system with 24 guards covering every major feature. This is production-ready infrastructure including:

FeatureFlag model with scope system (GLOBAL, TIER, ROLE, USER, BETA)

UserFeatureOverride for per-user flag control with expiration

In-process cache with 60-second TTL for performance

Gradual rollout support with percentage-based bucketing (SHA-256)

require_feature() backend dependency decorator

Frontend: FeatureFlagContext, useFeatureFlag() hook, FeatureGate component

Admin page: list, toggle, create, delete flags

28 predefined flags seeded on startup

Guards for: Google Classroom, AI Tools, Messaging, Email Monitoring, Notifications, Calendar, Documents, Grades, PWA, Notes, FAQ, Push Notifications, Multi-LMS, AI Writing, Mock Exams, Forum, Resources, Inspiration, Course Planning, Lesson Planner, AI Personalization

## 4.4 Classroom Data Import Epic (#56-#67)

A comprehensive multi-pathway data migration system for schools that cannot or will not provide Google Classroom API access. Partially implemented (#97).

ImportSession model with status tracking and validation

Copy-Paste AI Parser: paste Google Classroom HTML → extract assignments/grades

Screenshot/Photo AI Import: snap assignment → OCR → structured data

Email Forward Parser: forward Google Classroom notifications → auto-parse

Google Calendar ICS Import: import assignment dates from .ics files

CSV Template Import: manual data entry via downloadable template

ImportReviewWizard: unified review UI for all import pathways

Student OAuth Fallback: UX for students at blocked school boards

MCP Import Tools: conversational data migration via AI

Browser Bookmarklet: DOM extraction from Google Classroom (Phase 3)

# 5. Feature Overlap Analysis

The following features exist in BOTH repositories and should NOT be ported from phase-2:

| Feature | emai-dev-03 Status | Phase-2 Status |
| --- | --- | --- |
| XP/Gamification (§6.107) | Complete | Complete |
| Achievement Badges | Complete | Complete |
| Study Streaks | Complete | Complete |
| AI Usage Tracking | Complete (basic) | Complete (advanced) |
| Waitlist System | Complete | Complete |
| Account Deletion (GDPR) | Complete | Complete |
| Data Export | Complete | Complete |
| Resource Links | Complete | Complete |
| Content Images | Complete | Complete |
| Daily/Weekly Digest | Complete | Complete |
| Assessment Countdown | Complete | Complete |
| Multilingual Summaries | Complete | Complete |
| Report Cards + PDF | Complete | Complete |
| Pomodoro Sessions | Complete | Complete |
| Study Timeline | Complete | Complete |
| Wallet & Credits | Complete | Complete |

# 6. Features Unique to Phase-2 (Port Candidates)

| Feature | LOC | Complexity | Dependencies | Recommendation |
| --- | --- | --- | --- | --- |
| Feature Flags (24 guards) | ~600 | Easy | None | PORT NOW |
| AI Grade Prediction | ~400 | Easy | Grades model | PORT NOW |
| Smart Reminders v2 | ~500 | Medium | Notifications | PORT NOW |
| AI Writing Assistant | ~740 | Medium | AI service | PORT NEXT |
| Classroom Import (multi-path) | ~1,200 | Hard | Multiple | PORT NEXT |
| PWA Offline Mode | ~300 | Easy | Vite config | PORT NEXT |
| 2FA/TOTP | ~400 | Medium | Auth flow | PORT |
| Student Portfolio | ~500 | Medium | Student model | PORT |
| TeachAssist Lesson Planner | ~600 | Medium | Teacher model | PORT |
| AI Personalization | ~800 | Hard | Multiple models | PORT |
| Discussion Forum | ~700 | Medium | User/Course | PORT |
| Teacher Resource Library | ~500 | Medium | Teacher model | PORT |
| Moodle LMS Adapter | ~600 | Hard | LMS framework | FUTURE |
| Stripe Payments | ~500 | Hard | External service | FUTURE |
| AI Email Agent | ~800 | Hard | SendGrid/Gmail | FUTURE |

# 7. Cost Savings & Value Analysis

## 7.1 Feature Flags — Highest Cost Impact

The single highest-impact action for cost savings is Feature Flags + tier gating. Currently every user gets unlimited access to expensive AI features. With feature flags:

Free tier: Basic study guides only (gpt-4o-mini, 1 per day)

Standard tier: All AI features with wallet credits

Premium tier: Writing assistant + grade prediction + unlimited

Estimated AI API cost reduction: 40-60% through tier gating

## 7.2 BYOK (Bring Your Own Key)

Phase-2 has partial BYOK implementation (User.ai_api_key_encrypted field). Allows power users to provide their own OpenAI API key, shifting AI costs entirely to them. Used in HomeworkHelp and WritingAssistance services with graceful fallback.

Cost impact: Zero platform cost per generation for BYOK users.

## 7.3 AI Grade Prediction — Low Cost, High Value

Uses trend analysis on existing grade data with minimal AI API calls. Strong parent retention signal ("Will my child pass?"). Cost per request: ~$0.0001 (gpt-4o-mini, small prompt). Mostly computation on existing data, not new AI generation.

## 7.4 Smart Reminders v2 — Reduces Support Load

AI-driven contextual nudges replace generic reminders. Learns student study habits, sends right reminder at right time. Reduces "why didn't the app remind me" support tickets. Batch processing (periodic, not per-request) keeps costs low.

## 7.5 PWA Offline Mode — Eliminates App Store Costs

Progressive Web App with service worker + Workbox caching. Users can install as app without app store. Zero ongoing server cost for cached content. Eliminates Apple Developer Program ($99/year) and Play Store fees for initial mobile.

## 7.6 Classroom Import — Expands Market Without Google API

Multi-pathway import (copy-paste, CSV, email, screenshot) enables onboarding for schools that block Google Classroom API access. Expands addressable market by ~40% (schools with API restrictions). Reduces manual onboarding support costs.

# 8. Priority Ranking for Cherry-Pick

| Rank | Feature | Cost Savings | User Value | Effort | Timeline |
| --- | --- | --- | --- | --- | --- |
| 1 | Feature Flags (24 guards) | ★★★★★ | ★★★ | 6-8 hrs | Week 1 |
| 2 | AI Grade Prediction | ★★ | ★★★★★ | 8-10 hrs | Week 1 |
| 3 | Smart Reminders v2 | ★★★ | ★★★★ | 10-12 hrs | Week 2 |
| 4 | AI Writing Assistant | ★★★★ | ★★★★★ | 12-16 hrs | Week 2 |
| 5 | PWA Offline Mode | ★★★★ | ★★★★ | 8-10 hrs | Week 3 |
| 6 | Classroom Import | ★★★ | ★★★★ | 12-16 hrs | Week 3 |
| 7 | 2FA/TOTP | ★ | ★★★★ | 10-12 hrs | Week 4 |
| 8 | Student Portfolio | ★ | ★★★ | 10-12 hrs | Week 4 |
| 9 | BYOK System | ★★★★★ | ★★★★ | 12-20 hrs | Week 5 |
| 10 | Discussion Forum | ★ | ★★★ | 12-14 hrs | Week 5 |

# 9. DTAP/Compliance Issues from Phase-2

The emai-class-bridge repo has 10 DTAP-specific issues (#1-#10) for Ontario school board approval. These are critical for institutional adoption and apply equally to emai-dev-03.

| Issue | Title | Priority |
| --- | --- | --- |
| #1 | Decouple gmail.readonly from initial OAuth | Critical |
| #2 | Host privacy policy and terms of service | Critical |
| #3 | DTAP submission template for school boards | High |
| #6 | Google OAuth consent screen for production | Critical |
| #7 | WCAG 2.1 AA accessibility audit | High |
| #8 | Data minimization policy | High |
| #9 | GCP Canada region migration | Medium |
| #10 | Incident response plan | High |
| #4 | CI/CD pipeline for class-bridge repo | Low |

# 10. Classroom Data Import Epic

The Classroom Data Import system (#56-#67) addresses a critical business need: onboarding schools that block or restrict Google Classroom API access. This is a key differentiator and market expansion opportunity.

## 10.1 Import Pathways

Copy-Paste Parser (#58): Paste Google Classroom HTML, AI extracts assignments/grades. Lowest barrier to entry.

Screenshot/Photo Import (#59): Snap assignment sheet, OCR + AI extraction. Works with any LMS.

Email Forward Parser (#61): Forward Google Classroom notification emails, auto-parse content.

Calendar ICS Import (#62): Import .ics file with assignment due dates.

CSV Template (#63): Download template, fill in data, upload. Most manual but most reliable.

OAuth Fallback (#64): Student-initiated OAuth when school blocks teacher accounts.

MCP Tools (#65): Conversational data migration via AI assistant.

Browser Bookmarklet (#67): DOM extraction from Google Classroom web UI (Phase 3).

# 11. Test Coverage Gap Analysis

Phase-2 repo has structured test expansion plan from ~775 to 1,400+ backend tests. emai-dev-03 has 1,004+ backend tests. Test batches from phase-2:

| Batch | Features | Tests |
| --- | --- | --- |
| T1 | Attendance, Gamification, Peer Review, Goals, Wellness | ~145 |
| T2 | Newsletters, Meeting Scheduler, Forum, 2FA, Feature Flags | ~140 |
| T3 | Homework Help, Learning Journal, Lesson Summary, Billing, Writing | ~130 |
| T4 | Portfolio, Study Timer, Grade Prediction, Email Agent, Personalization | ~120 |
| T5-T8 | Lesson Plans, Tutors, Resource Library + Frontend suites | ~200+ |

# 12. Issue Migration Summary

All 47 open issues from emai-class-bridge have been recreated in emai-dev-03 (issue #5 skipped as it was about migrating in the opposite direction). Each migrated issue is tagged with the "from-class-bridge" label and references the original issue number in emai-class-bridge.

Categories of migrated issues:

DTAP/Compliance: 9 issues — school board prerequisites

Feature Flags: 2 issues — epic + tests

Implemented Features: 14 issues — built in phase-2, need porting

Classroom Data Import: 12 issues — multi-pathway migration epic

Research: 1 issue — Brightspace feasibility

Testing: 7 issues — test coverage expansion batches

Infrastructure: 2 issues — frontend test fixes

# 13. Integration Strategy

## 13.1 Approach: Fresh Implementation with Reference

Direct cherry-picking from phase-2 is NOT recommended due to divergent codebases, conflicting migrations, and architectural differences. Instead:

1. Review phase-2 implementation (models, routes, services, pages) for design patterns

2. Design each feature to fit emai-dev-03 current patterns

3. Implement on feature branch off master

4. Add tests (backend pytest + frontend vitest)

5. PR review and merge via integration branch

## 13.2 Conflict Hotspots

main.py — route registration and migration order

DashboardLayout.tsx — navigation items and sidebar

models/__init__.py — new model imports

App.tsx — new route definitions

schemas/ — Pydantic schema patterns

## 13.3 Feature Flag-First Approach

All ported features should ship behind feature flags initially. This enables: safe rollout, A/B testing, tier-based gating, and easy rollback. Feature flags should be the FIRST feature ported (Priority #1).

# 14. Risk Assessment

| Risk | Impact | Likelihood | Mitigation |
| --- | --- | --- | --- |
| Phase-2 port introduces regressions | High | Medium | Fresh implementation, feature flags, comprehensive tests |
| Feature overlap causes confusion | Medium | Low | Clear documentation, issue cross-referencing |
| Test coverage gaps in ported features | High | Medium | Port test batches alongside features |
| Migration conflicts in main.py | Medium | High | Careful migration ordering, advisory lock |
| DTAP compliance delays school adoption | High | High | Prioritize #1, #2, #6 (OAuth, privacy, consent) |
| AI costs increase with new features | High | Medium | Feature flags + BYOK + wallet limits |
| Single developer bottleneck | High | High | AI-assisted development, parallel branches |

# 15. Recommended Action Plan

## 15.1 Immediate (Before April 14 Launch)

Complete streaming study guide (current branch)

Complete Study Guide Contextual Q&A

Finish Phase 2A + 2C remaining issues

Port Feature Flags (#1 priority) — enables cost control

## 15.2 Sprint 1: Post-Launch (April 15-30)

Feature Flags: port 24 guards + admin UI (6-8 hours)

AI Grade Prediction: port model + service + frontend (8-10 hours)

Smart Reminders v2: port reminder engine + preferences (10-12 hours)

## 15.3 Sprint 2: Value Features (May 1-15)

AI Writing Assistant: port service + templates + frontend (12-16 hours)

PWA Offline Mode: add VitePWA + service worker (8-10 hours)

## 15.4 Sprint 3: Expansion (May 16-31)

Classroom Import: port multi-pathway system (12-16 hours)

2FA/TOTP: port authentication upgrade (10-12 hours)

Student Portfolio: port showcase feature (10-12 hours)

## 15.5 Sprint 4: Ecosystem (June)

BYOK System: implement user API key management (12-20 hours)

Discussion Forum: port community feature (12-14 hours)

DTAP Compliance: address critical items (#1, #2, #6)

Railway deployment (clazzbridge.com mirror)

# Appendix A: MCP Implementation Analysis

The class-bridge-phase-2 repository contains a substantial Model Context Protocol (MCP) implementation — approximately 50% complete with ~100KB of production code across 30+ files. ClassBridge would be the first education platform with native MCP support.

## A.1 Implementation Status

| Component | Status | Tools/Endpoints | Effort to Port |
| --- | --- | --- | --- |
| MCP Server Foundation | Complete | 1 mount point | 4-6 hrs |
| Authentication & RBAC | Complete | JWT + 4 role whitelists | Included above |
| Study Material Tools | Complete | 7 tools | 6-8 hrs |
| AI Tutor Agent | Complete | 3 tools | 4-6 hrs |
| Student Context Resources | Complete | 6 endpoints | 3-4 hrs |
| Classroom Import Tools | Complete | 5 tools | 4-6 hrs |
| Google Classroom Tools | Stubbed | 0 (needs 6) | 4-6 hrs |
| Teacher Communication | Not Started | 0 (needs 4) | 4-5 hrs |

## A.2 Business Value

First-mover advantage: No other education platform has shipped MCP server. This positions ClassBridge as the first AI-native education platform.

Distribution via AI assistants: Parents and students can interact with ClassBridge data through Claude Desktop (19M+ MAU), Cursor (1M+), GitHub Copilot (20M+), and future ChatGPT plugin support — without building native integrations for each.

Cost avoidance: Estimated $61K-$135K+ saved versus building individual integrations for each AI platform.

Premium tier opportunity: MCP access as a paid feature that costs almost nothing to operate since it exposes existing API endpoints.

## A.3 Recommended Porting Sequence

1. Feature Flags (prerequisite — gates MCP with mcp_tools flag)

2. MCP Foundation + Auth (4-6 hrs — unlocks everything)

3. Study Material Tools (6-8 hrs — core value proposition)

4. AI Tutor Agent (4-6 hrs — differentiation)

5. Student Context Resources (3-4 hrs — parent/student AI access)

6. Classroom Import Tools (4-6 hrs — onboarding pathway)

7. Google Classroom Tools (4-6 hrs — complete integration)

8. Claude Desktop Config Guide (2-3 hrs — user enablement)

9. Comprehensive Test Suite (6-8 hrs — quality assurance)

Total estimated effort: 38-52 hours across 9 work items.

____________________________________________________________

This report was generated on March 22, 2026 as part of a comprehensive project analysis covering both ClassBridge repositories. All findings have been cross-referenced with GitHub issues, codebase analysis, and document review.