Multi-LMS Integration
Comprehensive Analysis & Architecture Report

Brightspace + Google Classroom + Extensible Provider Framework

ClassBridge (EMAI) — Phase 2+ Delivery

Date: March 01, 2026
Author: ClassBridge Engineering
Version: 1.0
Classification: Internal — Product & Engineering

# Table of Contents

1. Executive Summary

2. Problem Statement & User Stories

3. Current Architecture Analysis

4. Brightspace API Feasibility Study

5. Multi-LMS Architecture Design

6. Data Model Design

7. API Design

8. Frontend Design

9. Implementation Roadmap

10. Risk Assessment & Mitigations

11. GitHub Issues Created

12. Appendix: Brightspace API Reference

# 1. Executive Summary

This report presents a comprehensive analysis and architecture design for extending ClassBridge to support multiple Learning Management System (LMS) providers. Currently, ClassBridge integrates exclusively with Google Classroom. Many Ontario school boards use both Google Classroom and D2L Brightspace, requiring students and parents to juggle multiple platforms to track academic progress.

The proposed Multi-LMS Integration enables users to connect to multiple LMS providers simultaneously — school Google Classroom, school Brightspace, private tutor Google Classroom, and future providers — with all courses, assignments, grades, and materials unified in a single ClassBridge dashboard.

## Key Findings

Feasibility: FULLY FEASIBLE — Brightspace Valence API provides equal or greater data access compared to Google Classroom across all ClassBridge feature areas.

Architecture: The existing LMS abstraction layer (LMSProvider ABC, GoogleClassroomAdapter, LMSSyncService) provides a strong foundation. Key additions: LMSConnection model, LMSInstitution model, provider registry, and generalized database columns.

Effort: 8 GitHub issues created (#22-#29) covering infrastructure, backend, frontend, and admin components. Estimated 3-4 development sprints.

Risk: Primary risk is operational, not technical. Brightspace requires per-institution app registration by school board admins — a partnership process.

# 2. Problem Statement & User Stories

## 2.1 Problem

Many Ontario school boards use multiple LMS platforms simultaneously. For example, the Peel District School Board (PDSB) uses Brightspace for secondary schools while some courses and communications flow through Google Classroom. Students with private tutors often have an additional Google Classroom account for tutoring courses.

Currently, ClassBridge only integrates with Google Classroom, forcing students and parents to manually track Brightspace courses, assignments, and grades outside the platform. This fragments the unified education management experience that ClassBridge promises.

## 2.2 User Stories

[Student] As a student, I want to connect my school's Google Classroom AND my school's Brightspace account so that all my courses, assignments, and grades appear in one place.

[Student] As a student, I want to connect my private tutor's Google Classroom as a separate account so that tutoring courses are tracked alongside school courses.

[Student] As a student, I want to label each LMS connection (e.g., "TDSB Google Classroom", "Math Tutoring") so I can distinguish between providers.

[Parent] As a parent, I want to see my child's courses from ALL connected LMS providers in a unified dashboard so I don't miss any assignments or grades.

[Parent] As a parent, I want to help my child connect to their school's Brightspace instance during onboarding.

[Teacher] As a teacher, I want to connect my Brightspace account alongside my Google Classroom accounts to sync all courses I teach.

[Admin] As an admin, I want to register school board Brightspace instances (with API URLs and OAuth credentials) so students can connect to their boards.

## 2.3 Target User Flow

1. Student navigates to Settings → LMS Connections

2. Clicks "+ Connect New LMS" → sees available providers (Google Classroom, Brightspace)

3. Selects Brightspace → searches for their school board (e.g., "Peel District")

4. Selects institution → redirected to Brightspace OAuth consent screen

5. Authorizes ClassBridge → redirected back with tokens stored

6. Labels the connection: "PDSB Brightspace"

7. Clicks "Sync Now" → courses, assignments, grades, materials pulled in

8. All Brightspace courses appear in My Courses alongside Google Classroom courses

9. Repeats for additional providers (tutor's Google Classroom, etc.)

# 3. Current Architecture Analysis

## 3.1 What's Already Built (Advantages)

ClassBridge already has significant infrastructure that makes multi-LMS integration achievable with moderate effort:

LMS Abstraction Layer: app/services/lms/provider.py defines an LMSProvider abstract base class with 7 canonical data models (CanonicalCourse, CanonicalAssignment, CanonicalGrade, CanonicalStudent, CanonicalTeacher, CanonicalMaterial). This was built as part of issues #775/#776 specifically to enable multi-provider support.

Google Classroom Adapter: app/services/lms/google_classroom_adapter.py implements the LMSProvider interface, translating Google Classroom API responses into canonical models.

Provider-Agnostic Sync Service: app/services/lms/sync_service.py orchestrates syncing from any LMSProvider implementation into the ClassBridge database. It owns the upsert logic for courses, assignments, and materials.

Multi-Account Pattern: The TeacherGoogleAccount model already supports teachers having multiple Google accounts with per-account tokens, labels, and sync tracking. This pattern can be generalized.

Classroom Type Detection: Course model supports classroom_type (school/private/manual) with domain-based auto-detection. This concept extends naturally to provider-based typing.

## 3.2 What Needs to Change

| Current (Google-Only) | Target (Multi-Provider) | Impact |
| --- | --- | --- |
| Google tokens on User model (google_access_token, google_refresh_token) | New LMSConnection model (per-user, per-provider) | New model + migration |
| Course.google_classroom_id | Generic lms_provider + lms_external_id columns | Add columns + startup migration |
| Assignment.google_classroom_id | Generic lms_provider + lms_external_id columns | Add columns + startup migration |
| CourseContent.google_classroom_material_id | Generic lms_provider + lms_external_id columns | Add columns + startup migration |
| Single Google OAuth flow (/api/google/connect) | Multi-provider OAuth registry (/api/lms/connect) | New routes + registry |
| GoogleClassroomPrompt.tsx | Generic LMS Connection Manager (/settings/lms) | New page + components |
| google_sync.py background job | Unified lms_sync.py iterating all connections | New job + feature flag |

## 3.3 Backward Compatibility Strategy

All changes are additive. Existing Google Classroom functionality continues to work unchanged during and after the migration:

Existing google_* columns on User model remain functional

Existing google_classroom_id columns on Course/Assignment/CourseContent remain populated

Existing /api/google/connect OAuth flow continues to work

New multi-provider flow is opt-in via /api/lms/connect

Startup migration creates LMSConnection records from existing User.google_* tokens

Feature flag (USE_UNIFIED_LMS_SYNC) controls which background job runs

Old columns deprecated only after full migration is validated

# 4. Brightspace API Feasibility Study

## 4.1 Authentication

Brightspace uses standard OAuth 2.0 Authorization Code flow — the same pattern as Google Classroom. The OAuth flow is nearly identical:

| Aspect | Google Classroom | Brightspace |
| --- | --- | --- |
| Auth Endpoint | accounts.google.com/o/oauth2/v2/auth | auth.brightspace.com/oauth2/auth |
| Token Endpoint | oauth2.googleapis.com/token | auth.brightspace.com/core/connect/token |
| Grant Type | Authorization Code | Authorization Code |
| Token Type | Bearer | Bearer |
| Refresh Tokens | Yes (access_type=offline) | Yes (if enabled at registration) |
| Client Registration | Google Cloud Console (one-time) | Per-institution admin tool |
| API Base URL | Centralized (googleapis.com) | Per-institution (school.brightspace.com) |
| Scope Format | URL-based (googleapis.com/auth/...) | Colon-delimited (enrollment:*:read) |

Verdict: Authentication is fully compatible. The existing OAuth pattern in ClassBridge (/api/google/connect → consent → callback → store tokens) maps directly to Brightspace.

## 4.2 Feature-by-Feature API Mapping

### 4.2.1 Course Materials Download

| Feature | Brightspace API | Endpoint | Feasibility |
| --- | --- | --- | --- |
| List course content | Content API | GET /d2l/api/le/{ver}/{orgUnitId}/content/root/ | YES |
| Download files | Content Topics | GET .../content/topics/{topicId}/file | YES |
| View linked URLs | Content Topics | Topic.Url field | YES |
| Content type detection | Content Topics | TopicType (File, Link, Video) | YES |
| Content visibility | Content Topics | IsHidden, StartDate, EndDate | YES |

Verdict: FULLY FEASIBLE — Richer than Google Classroom. Supports direct file download (Google requires separate Drive API).

### 4.2.2 Announcements

| Feature | Brightspace API | Endpoint | Feasibility |
| --- | --- | --- | --- |
| List announcements | News API | GET /d2l/api/le/{ver}/{orgUnitId}/news/ | YES |
| Announcement body | News API | Body.Html field | YES |
| Attachments | News Attachments | GET .../news/{newsId}/attachments/ | YES |
| Global announcements | Organization News | Organization-level OrgUnitId | YES |

Verdict: FULLY FEASIBLE — Maps directly to ClassBridge teacher communication monitoring.

### 4.2.3 Assignments & Submissions

| Feature | Brightspace API | Endpoint | Feasibility |
| --- | --- | --- | --- |
| List assignments | Dropbox API | GET .../dropbox/folders/ | YES |
| Assignment details | Dropbox API | Due dates, instructions, rubric | YES |
| View submissions | Dropbox Submissions | GET .../submissions/ | YES |
| Submit work | Dropbox Upload | POST .../mysubmissions/ | YES (Phase 3+) |
| Feedback | Dropbox Feedback | Teacher comments endpoint | YES |

Verdict: FULLY FEASIBLE

### 4.2.4 Grades

| Feature | Brightspace API | Endpoint | Feasibility |
| --- | --- | --- | --- |
| All grades for student | Grades API | GET .../grades/values/{userId}/ | YES |
| Final grade | Grades API | GET .../grades/final/values/{userId} | YES |
| My grade (current user) | Grades API | GET .../grades/final/values/myGradeValue | YES |
| Grade categories | Grades API | Categories, schemes, weights | YES |
| Grade items | Grades API | Individual grade objects | YES |

Verdict: FULLY FEASIBLE — Significantly richer than Google Classroom. Grade categories, weighted schemes, and per-item breakdowns.

### 4.2.5 Quizzes

| Feature | Brightspace API | Endpoint | Feasibility |
| --- | --- | --- | --- |
| List quizzes | Quizzes API | GET .../quizzes/ | YES |
| Quiz attempts | Quizzes API | GET .../quizzes/{quizId}/attempts/ | YES |
| Quiz questions | Quizzes API | Question details available | YES |

Verdict: FULLY FEASIBLE — Brightspace advantage: Google Classroom has no quiz API.

### 4.2.6 Calendar & User Data

| Feature | Brightspace API | Endpoint | Feasibility |
| --- | --- | --- | --- |
| Calendar events | Calendar API | GET .../calendar/events/ | YES |
| User info | Users API | GET .../users/whoami | YES |
| Enrollments | Enrollment API | GET .../enrollments/myenrollments/ | YES |
| Classlist | Classlist API | GET .../classlist/ | YES |

Verdict: FULLY FEASIBLE

## 4.3 Feature Parity Comparison

| ClassBridge Feature | Google Classroom | Brightspace | Winner |
| --- | --- | --- | --- |
| Course listing | YES | YES | Tie |
| Assignments | YES | YES (Dropbox API) | Tie |
| Grades | Limited | Rich (categories, weights) | Brightspace |
| Materials / Content | YES | YES + file download | Brightspace |
| Announcements | YES (Classroom API) | YES (News API) | Tie |
| File downloads | Requires Drive API | Direct download | Brightspace |
| Quizzes | No API | Full quiz API | Brightspace |
| Calendar events | Via Google Calendar | Built-in calendar API | Brightspace |
| User info | YES | YES | Tie |
| Student submissions | YES | YES | Tie |

Conclusion: Brightspace integration is FULLY FEASIBLE and provides EQUAL OR GREATER data access compared to Google Classroom across all ClassBridge feature areas.

# 5. Multi-LMS Architecture Design

## 5.1 Architecture Overview

The multi-LMS architecture follows the Strategy pattern with a provider registry. Each LMS provider is an adapter that implements the LMSProvider interface, translating provider-specific API responses into canonical models that the sync service writes to the database.

┌─────────────────────────────────────────────────────────────┐
│                      Frontend (React)                       │
│  ┌──────────────┐  ┌──────────────┐  ┌──────────────────┐  │
│  │ LMS Settings │  │   Courses    │  │   Dashboard      │  │
│  │   Page       │  │    Page      │  │ (unified view)   │  │
│  └──────┬───────┘  └──────┬───────┘  └────────┬─────────┘  │
└─────────┼─────────────────┼──────────────────┼─────────────┘
          │                 │                   │              
          ▼                 ▼                   ▼              
┌─────────────────────────────────────────────────────────────┐
│                    Backend API (FastAPI)                     │
│  ┌──────────────┐  ┌───────────────┐  ┌─────────────────┐  │
│  │ /api/lms/*   │  │ /api/courses  │  │ /api/google/*   │  │
│  │ (new multi)  │  │ (existing)    │  │ (existing)      │  │
│  └──────┬───────┘  └───────────────┘  └─────────────────┘  │
│         │                                                   │
│         ▼                                                   │
│  ┌─────────────────────────────────────────────────┐       │
│  │          LMS Provider Registry                   │       │
│  │  ┌──────────────┐  ┌──────────────────────┐     │       │
│  │  │  Google CL   │  │   Brightspace         │     │       │
│  │  │  Adapter     │  │   Adapter              │     │       │
│  │  └──────┬───────┘  └──────────┬───────────┘     │       │
│  └─────────┼─────────────────────┼─────────────────┘       │
│            │                     │                          │
│            ▼                     ▼                          │
│  ┌─────────────────────────────────────────────────┐       │
│  │        Canonical Models (DTOs)                    │       │
│  │  Course, Assignment, Grade, Student, Material    │       │
│  └─────────────────────┬───────────────────────────┘       │
│                        │                                    │
│                        ▼                                    │
│  ┌─────────────────────────────────────────────────┐       │
│  │           LMS Sync Service                       │       │
│  │  Upsert courses, assignments, materials to DB    │       │
│  └─────────────────────┬───────────────────────────┘       │
└────────────────────────┼────────────────────────────────────┘
                         │                                     
                         ▼                                     
┌─────────────────────────────────────────────────────────────┐
│                    Database (SQLite/PostgreSQL)              │
│  ┌──────────────┐ ┌────────────┐ ┌───────────────────────┐ │
│  │LMSConnection │ │LMSInstit.  │ │ Course / Assignment / │ │
│  │(credentials) │ │(per-board) │ │ CourseContent (+ lms_*│ │
│  └──────────────┘ └────────────┘ │   generic columns)    │ │
│                                   └───────────────────────┘ │
└─────────────────────────────────────────────────────────────┘

## 5.2 Provider Registry Pattern

The provider registry is a factory that instantiates the correct adapter from an LMSConnection record. When a user clicks "Sync Now", the system looks up the connection's provider type, creates the appropriate adapter, and passes it to the sync service.

class LMSProviderRegistry:
    _providers: dict[str, type[LMSProvider]] = {
        "google_classroom": GoogleClassroomAdapter,
        "brightspace": BrightspaceAdapter,
    }

    @classmethod
    def create(cls, connection: LMSConnection) -> LMSProvider:
        provider_cls = cls._providers[connection.provider]
        return provider_cls(connection)

## 5.3 Brightspace Per-Institution Challenge

Unlike Google Classroom (centralized at googleapis.com), Brightspace deployments are per-institution. Each school board has its own API host (e.g., pdsb.brightspace.com). Additionally, each institution's Brightspace admin must register ClassBridge as an app in their "Manage Extensibility" tool before students can connect.

This is handled via the LMSInstitution model:

Admin registers each school board's Brightspace instance with API URL and OAuth credentials

Students select their institution when connecting (searchable dropdown)

OAuth flow uses institution-specific client ID/secret

API calls use institution-specific base URL

Auth endpoints remain centralized at auth.brightspace.com

# 6. Data Model Design

## 6.1 LMSConnection Model

Central table for per-user, per-provider OAuth credential storage. Replaces storing tokens directly on the User model.

| Column | Type | Constraints | Description |
| --- | --- | --- | --- |
| id | Integer | PK | Auto-increment primary key |
| user_id | Integer | FK → users.id, NOT NULL | Which ClassBridge user owns this |
| provider | String(50) | NOT NULL | Provider enum: google_classroom, brightspace |
| provider_label | String(100) | Nullable | User-friendly label: "TDSB Google Classroom" |
| institution_id | Integer | FK → lms_institutions.id, Nullable | For per-institution providers |
| external_user_id | String(255) | Nullable | Provider's user ID |
| external_email | String(255) | Nullable | Email used in the LMS |
| access_token | String(512) | Nullable | OAuth access token (encrypted) |
| refresh_token | String(512) | Nullable | OAuth refresh token (encrypted) |
| token_expires_at | DateTime | Nullable | Token expiry timestamp |
| granted_scopes | String(1024) | Nullable | Comma-separated scopes |
| is_active | Boolean | Default True | Connection active/inactive |
| connected_at | DateTime | Server default now() | When connected |
| last_sync_at | DateTime | Nullable | Last successful sync |
| last_sync_status | String(20) | Nullable | success / failed / token_expired |
|  |  | UNIQUE | (user_id, provider, external_email) |

## 6.2 LMSInstitution Model

Per-institution configuration for providers with school-board-specific deployments (Brightspace, Canvas). Managed by admins.

| Column | Type | Description |
| --- | --- | --- |
| id | Integer PK | Auto-increment |
| name | String(255) NOT NULL | e.g., "Peel District School Board" |
| short_code | String(50) | e.g., "pdsb" |
| provider | String(50) NOT NULL | e.g., "brightspace" |
| api_base_url | String(500) NOT NULL | e.g., "https://pdsb.brightspace.com" |
| oauth_client_id | String(255) | App client ID for this institution |
| oauth_client_secret | String(512) | Encrypted client secret |
| oauth_authorize_url | String(500) | Override auth endpoint (default: auth.brightspace.com) |
| oauth_token_url | String(500) | Override token endpoint |
| oauth_scopes | String(1024) | Default scopes to request |
| is_active | Boolean | Admin can enable/disable |
| school_board_id | FK → school_boards.id | Link to existing school board model |
|  | UNIQUE | (provider, api_base_url) |

## 6.3 Generic Columns on Existing Models

New provider-agnostic columns added alongside existing Google-specific columns. Startup migration populates generic columns from existing data.

| Model | New Column | Type | Purpose |
| --- | --- | --- | --- |
| Course | lms_provider | String(50) | Provider identifier |
| Course | lms_external_id | String(255) | Provider's course ID |
| Course | lms_connection_id | FK → lms_connections.id | Which connection synced this |
| Assignment | lms_provider | String(50) | Provider identifier |
| Assignment | lms_external_id | String(255) | Provider's assignment ID |
| CourseContent | lms_provider | String(50) | Provider identifier |
| CourseContent | lms_external_id | String(255) | Provider's material ID |

## 6.4 Entity Relationship Diagram

┌──────────────┐       ┌──────────────────┐
│    User      │1─────*│  LMSConnection   │
│              │       │  - provider       │
│              │       │  - access_token   │
│              │       │  - refresh_token  │
│              │       │  - label          │
└──────────────┘       └────────┬─────────┘
                                │          
                           *    │    1     
                       ┌────────┴─────────┐
                       │  LMSInstitution  │
                       │  - name          │
                       │  - api_base_url  │
                       │  - oauth_creds   │
                       └──────────────────┘
                                           
┌──────────────┐       ┌──────────────────┐
│   Course     │*─────1│  LMSConnection   │
│  + lms_prov  │       │                  │
│  + lms_ext_id│       │                  │
│  + lms_conn  │       │                  │
└──────────────┘       └──────────────────┘

# 7. API Design

## 7.1 Connection Management Endpoints

| Method | Route | Auth | Description |
| --- | --- | --- | --- |
| GET | /api/lms/connections | Any role | List all connections for current user |
| POST | /api/lms/connect | Any role | Initiate OAuth flow for a provider |
| GET | /api/lms/callback | Public | OAuth callback handler (all providers) |
| DELETE | /api/lms/connections/{id} | Owner | Disconnect an LMS connection |
| PATCH | /api/lms/connections/{id} | Owner | Update label, set active/inactive |
| POST | /api/lms/connections/{id}/sync | Owner | Trigger sync for connection |
| GET | /api/lms/connections/{id}/status | Owner | Check connection health |

## 7.2 Provider Discovery Endpoints

| Method | Route | Description |
| --- | --- | --- |
| GET | /api/lms/providers | List available providers (google_classroom, brightspace) |
| GET | /api/lms/institutions | List registered institutions for selection |
| GET | /api/lms/institutions/search?q=peel | Search institutions by name |

## 7.3 Admin Endpoints

| Method | Route | Description |
| --- | --- | --- |
| POST | /api/admin/lms/institutions | Register new institution |
| PATCH | /api/admin/lms/institutions/{id} | Update institution config |
| DELETE | /api/admin/lms/institutions/{id} | Deactivate institution |
| GET | /api/admin/lms/institutions | List all institutions with stats |

## 7.4 OAuth Flow Sequence

Step 1: Frontend calls POST /api/lms/connect with { provider, institution_id, label }

Step 2: Backend generates OAuth authorization URL with state token (CSRF protection)

Step 3: Frontend redirects user to provider's consent screen

Step 4: User authorizes ClassBridge at the provider

Step 5: Provider redirects to /api/lms/callback?code=...&state=...

Step 6: Backend validates state, exchanges code for tokens

Step 7: Backend creates LMSConnection record with encrypted tokens

Step 8: Backend redirects to frontend: /settings/lms?connected=brightspace

Step 9: Frontend shows success toast and "Sync Now" button

# 8. Frontend Design

## 8.1 LMS Connections Page (/settings/lms)

┌─────────────────────────────────────────────────────────────┐
│  LMS Connections                                            │
│                                                             │
│  Connected Accounts (3)                                     │
│  ┌───────────────────────────────────────────────────────┐  │
│  │ [G] Google Classroom                                  │  │
│  │ john@tdsb.on.ca                                       │  │
│  │ Label: TDSB Google Classroom                          │  │
│  │ 12 courses · Last sync: 2 hrs ago                     │  │
│  │ [Sync Now]  [Edit Label]  [Disconnect]                │  │
│  └───────────────────────────────────────────────────────┘  │
│  ┌───────────────────────────────────────────────────────┐  │
│  │ [B] Brightspace                                       │  │
│  │ john.doe@pdsb.brightspace.com                         │  │
│  │ Label: PDSB Brightspace                               │  │
│  │ 8 courses · Last sync: 1 day ago                      │  │
│  │ [Sync Now]  [Edit Label]  [Disconnect]                │  │
│  └───────────────────────────────────────────────────────┘  │
│  ┌───────────────────────────────────────────────────────┐  │
│  │ [G] Google Classroom                                  │  │
│  │ john@gmail.com                                        │  │
│  │ Label: Mr. Khan's Tutoring                            │  │
│  │ 3 courses · Last sync: 5 hrs ago                      │  │
│  │ [Sync Now]  [Edit Label]  [Disconnect]                │  │
│  └───────────────────────────────────────────────────────┘  │
│                                                             │
│  [+ Connect New LMS]                                        │
│                                                             │
│  Available Providers                                        │
│  ┌──────────┐  ┌──────────┐  ┌──────────┐                  │
│  │  Google   │  │ Bright-  │  │  Canvas  │                  │
│  │Classroom  │  │  space   │  │ (Coming  │                  │
│  │           │  │          │  │  Soon)   │                  │
│  │[Connect]  │  │[Connect] │  │          │                  │
│  └──────────┘  └──────────┘  └──────────┘                  │
└─────────────────────────────────────────────────────────────┘

## 8.2 Brightspace Connect Flow

┌─────────────────────────────────────┐
│  Connect to Brightspace              │
│                                      │
│  Search your school board:           │
│  ┌──────────────────────────────┐    │
│  │ 🔍 Search...                 │    │
│  └──────────────────────────────┘    │
│                                      │
│  ┌──────────────────────────────┐    │
│  │ Toronto DSB (TDSB)           │    │
│  │ Peel DSB (PDSB)           ◄──│    │
│  │ York Region DSB (YRDSB)      │    │
│  │ Halton DSB (HDSB)            │    │
│  │ Ottawa-Carleton DSB (OCDSB)  │    │
│  └──────────────────────────────┘    │
│                                      │
│  Label (optional):                   │
│  ┌──────────────────────────────┐    │
│  │ PDSB Brightspace             │    │
│  └──────────────────────────────┘    │
│                                      │
│  Don't see your school?              │
│  Contact us to add it.               │
│                                      │
│       [Cancel]  [Connect →]          │
└─────────────────────────────────────┘

## 8.3 Course Page with Provider Badges

Course cards display a provider badge icon (Google "G" logo, Brightspace "B" logo, or "Manual" icon) next to the course name. Users can filter courses by provider using a dropdown: "All" | "Google Classroom" | "Brightspace" | "Manual".

## 8.4 New Frontend Files

frontend/src/api/lms.ts — API client module for LMS connection CRUD

frontend/src/pages/LMSConnectionsPage.tsx — Settings page for managing connections

frontend/src/components/LMSConnectModal.tsx — Connect flow modal with provider selection

frontend/src/components/InstitutionSelector.tsx — Searchable institution picker for Brightspace

frontend/src/components/LMSProviderBadge.tsx — Provider icon badge for course cards

frontend/src/components/LMSConnectionCard.tsx — Connection card with sync/edit/disconnect

frontend/src/components/LMSConnectPrompt.tsx — Generalized prompt replacing GoogleClassroomPrompt

# 9. Implementation Roadmap

## 9.1 Recommended Implementation Order

| # | Issue | Title | Type | Sprint | Dependencies |
| --- | --- | --- | --- | --- | --- |
| 1 | #29 | Feasibility Study | Research | 0 (Done) | None |
| 2 | #22 | Multi-LMS Provider Framework | Infrastructure | 1 | None |
| 3 | #23 | Multi-LMS Connection API | Backend | 1 | #22 |
| 4 | #24 | Brightspace OAuth2 Service | Backend | 2 | #22 |
| 5 | #25 | Brightspace LMSProvider Adapter | Backend | 2 | #24 |
| 6 | #28 | Admin Institution Management | Admin | 2 | #22 |
| 7 | #26 | Multi-LMS Connection Manager UI | Frontend | 3 | #23, #25 |
| 8 | #27 | Multi-LMS Sync Orchestration | Backend | 3 | #22, #25 |

## 9.2 Sprint Breakdown

Sprint 0 (Completed): Feasibility study and architecture design. Documented in this report and GitHub issue #29.

Sprint 1 — Foundation: LMSConnection model, LMSInstitution model, generic columns on Course/Assignment/CourseContent, data migration from existing Google columns, provider registry, multi-LMS connection API endpoints.

Sprint 2 — Brightspace: Brightspace OAuth2 service (app/services/brightspace.py), BrightspaceAdapter implementing LMSProvider interface, admin institution management page and API.

Sprint 3 — UI & Sync: Multi-LMS Connection Manager frontend page, connect flows for both providers, provider badges on courses, unified background sync job.

# 10. Risk Assessment & Mitigations

| Risk | Level | Impact | Mitigation |
| --- | --- | --- | --- |
| Per-institution app registration (Brightspace admin must register ClassBridge) | MEDIUM | Blocks student connections until board admin acts | Pre-register with partner boards. Provide clear admin onboarding docs. Seed inactive institution records. |
| No official Python SDK for Brightspace | LOW | Must build custom API client | REST API is straightforward. Use httpx with standard OAuth2. Well-documented API. |
| Rate limiting per institution | LOW | Could slow sync for large schools | Respect Retry-After headers. Implement exponential backoff. Stagger per-institution syncs. |
| Scope restrictions by institution | MEDIUM | Some data may be inaccessible | Request minimal scopes. Handle 403 gracefully. Show partial data with explanation. |
| Token expiry / refresh failures | LOW | User must re-authenticate | Auto-refresh on API calls. Connection status page shows token health. Re-connect flow. |
| Multiple Google accounts confusion | LOW | User connects wrong Google account | Labels on each connection. Show email clearly. Allow disconnect + reconnect. |
| Data model migration (adding generic columns) | LOW | Potential for data inconsistency | Additive changes only. Startup migration populates generics from existing google_* columns. No destructive changes. |

# 11. GitHub Issues Created

All issues are created in the emai-class-bridge repository on the feature/phase-2 branch. Issues are linked with dependencies for proper sequencing.

| Issue | Title | Type | Status |
| --- | --- | --- | --- |
| #22 | Multi-LMS Provider Framework: LMSConnection model, provider registry, generic columns | Infrastructure | Open |
| #23 | Multi-LMS Connection Management API & OAuth flows | Backend | Open |
| #24 | Brightspace LMS OAuth2 integration service | Backend | Open |
| #25 | Brightspace LMSProvider adapter (canonical model translation) | Backend | Open |
| #26 | Multi-LMS Connection Manager UI (frontend) | Frontend | Open |
| #27 | Multi-LMS sync orchestration: unified background sync | Backend | Open |
| #28 | Admin: LMS institution registration & management | Admin | Open |
| #29 | Feasibility study: Brightspace API integration | Research | Open |

# 12. Appendix: Brightspace API Reference

## 12.1 API URL Structure

https://{institution-host}/d2l/api/{component}/{version}/{path}

| Component | Code | Description |
| --- | --- | --- |
| Learning Platform | lp | Users, enrollments, roles, org structure |
| Learning Environment | le | Grades, content, dropbox (assignments), quizzes, discussions |

## 12.2 Key Endpoints

| Category | Method | Endpoint | Description |
| --- | --- | --- | --- |
| Auth | GET | https://auth.brightspace.com/oauth2/auth | Authorization |
| Auth | POST | https://auth.brightspace.com/core/connect/token | Token exchange |
| User | GET | /d2l/api/lp/{v}/users/whoami | Current user info |
| Enrollment | GET | /d2l/api/lp/{v}/enrollments/myenrollments/ | My courses |
| Assignments | GET | /d2l/api/le/{v}/{org}/dropbox/folders/ | List assignments |
| Grades | GET | /d2l/api/le/{v}/{org}/grades/values/{uid}/ | Student grades |
| Grades | GET | /d2l/api/le/{v}/{org}/grades/final/values/{uid} | Final grade |
| Content | GET | /d2l/api/le/{v}/{org}/content/root/ | Course materials tree |
| Content | GET | /d2l/api/le/{v}/{org}/content/topics/{tid}/file | Download file |
| News | GET | /d2l/api/le/{v}/{org}/news/ | Announcements |
| Quizzes | GET | /d2l/api/le/{v}/{org}/quizzes/ | List quizzes |
| Calendar | GET | /d2l/api/le/{v}/{org}/calendar/events/ | Calendar events |
| Classlist | GET | /d2l/api/le/{v}/{org}/classlist/ | Course classlist |

## 12.3 OAuth2 Scopes Required

| Scope | Description |
| --- | --- |
| core:*:* | General API access |
| enrollment:own_enrollment:read | Read user's own enrollments |
| grades:gradevalues:read | Read grade values |
| content:topics:read | Read course content |
| quizzing:quizzes:read | Read quiz data |

## 12.4 Pagination

Brightspace uses bookmark-based pagination. Responses include a PagingInfo object:

{
  "PagingInfo": {
    "Bookmark": "abc123",
    "HasMoreItems": true
  },
  "Items": [ ... ]
}

To fetch the next page, pass the bookmark as a query parameter: ?bookmark=abc123

## 12.5 Rate Limiting

Brightspace returns rate limit information in response headers:

X-Rate-Limit-Remaining — tokens remaining in the bucket

X-Request-Cost — cost of the current request

Retry-After — seconds to wait before retrying (on 429)

— End of Document —