Image Retention in Study Guides

Implementation Plan & Cost Analysis

Project: EMAI (ClassBridge)
Date: March 7, 2026
GitHub Issues: #1308 - #1313

# 1. Problem Statement

When users upload documents (PDF, DOCX, PPTX) containing images — diagrams, charts, formulas, screenshots — the study guide generation pipeline extracts text via OCR but discards the original image binaries. The resulting study guides are text-only, losing valuable visual context that is critical for learning.

## Impact

Students lose diagrams, charts, and visual aids essential for science, math, and geography

Teachers' carefully crafted visual materials are reduced to text descriptions

Study guide quality is significantly lower than the source material

# 2. Current Architecture

The current pipeline follows three stages: Document Upload (file_processor.py extracts text and OCRs images but discards binaries), Study Guide Generation (ai_service.py sends text-only to Claude AI), and Frontend Rendering (MarkdownBody renders text-only markdown).

# 3. Proposed Solution: Image Extraction + Reference Embedding

The solution works in three layers: (1) Extract and store images as ContentImage records during upload, (2) Include image metadata in AI prompts so the AI places {{IMG-N}} markers, and (3) Resolve markers to real image URLs in the frontend.

## Phase 1 — Extract & Store

During document upload, extract embedded images from PDF/DOCX/PPTX. Capture surrounding text context. Compress to max 800px width. Store as ContentImage records. Reuse existing Vision OCR descriptions (no new AI cost).

## Phase 2 — AI-Aware Placement

Include image metadata in the AI prompt: "[IMG-1] Photosynthesis diagram (near: Light reactions...)". AI returns markdown with ![description]({{IMG-1}}) markers at appropriate locations.

## Phase 3 — Frontend Rendering

MarkdownBody component parses {{IMG-N}} markers and replaces them with <img> tags pointing to the image serving API endpoint. PDF export embeds images as base64.

# 4. Implementation Tasks

## Batch 1 — Foundation

| Task | Issue | Description | Key Files |
| --- | --- | --- | --- |
| ContentImage model | #1308 | New SQLAlchemy model + DB migration | content_image.py, main.py |

## Batch 2 — Core Features (parallel)

| Task | Issue | Description | Key Files |
| --- | --- | --- | --- |
| Image extraction | #1309 | Extract images from PDF/DOCX/PPTX | file_processor.py |
| AI prompt integration | #1310 | Image metadata in AI prompts | ai_service.py, study.py |
| Image serving endpoint | #1311 | API to serve stored images | course_contents.py |

## Batch 3 — Frontend & Polish (parallel)

| Task | Issue | Description | Key Files |
| --- | --- | --- | --- |
| Frontend rendering | #1312 | Render images inline in study guides | MarkdownBody.tsx |
| Fallback section | #1313 | Append unplaced images at bottom | study.py |

# 5. Cost Analysis

## Current Costs Per Study Guide Generation

| Step | Model | Tokens (in/out) | Cost |
| --- | --- | --- | --- |
| Content safety check | Haiku 4.5 | 150 / 20 | ~$0.0002 |
| Vision OCR (images) | Haiku 4.5 | 10,000 / 4,096 | ~$0.024 |
| Study guide generation | Configured | 2,000-4,000 / 2,000 | ~$0.01-0.03 |
| CURRENT TOTAL |  |  | $0.03-0.05 |

## Added Costs With Image Retention

| New Step | What Changes | Added Cost |
| --- | --- | --- |
| Image description storage | Reuse existing OCR (currently discarded) | $0.00 |
| Extra prompt tokens | +500-1,000 tokens for image metadata | ~$0.002-0.005 |
| Image binary storage | 50-200KB/image compressed | Storage only |

## Monthly Cost Comparison

| Metric | Current | With Feature | Change |
| --- | --- | --- | --- |
| Per generation | $0.03-0.05 | $0.035-0.055 | +5-10% |
| Monthly (500 gens) | $15-25 | $17.50-27.50 | +$2.50 |
| Storage (100 docs/mo) | — | 50-300MB | ~$0.05-0.09/mo |

# 6. Risks & Mitigations

| Risk | Impact | Mitigation |
| --- | --- | --- |
| AI ignores image markers | Low | Fallback "Additional Figures" section |
| Large docs (50+ images) | Medium | Cap at 20 images, skip tiny/decorative |
| Image extraction fails | Low | Graceful degradation to text-only |
| DB bloat | Medium | Compress/resize, cleanup orphans |
| Page load performance | Medium | Cache headers, lazy loading |

# 7. Rollout Plan

Batch 1: Merge & deploy ContentImage model (no user-facing changes)

Batch 2: Merge & deploy extraction + AI + endpoint (images stored and referenced)

Batch 3: Merge & deploy frontend rendering (images visible to users)

Each batch is independently deployable with no breaking changes. The feature is backward-compatible — existing study guides without images continue to work normally.