# ClassBridge WOW Features

Planning Session Summary

Date: March 08, 2026
Author: Claude Code + Theepan Gnanasabapathy
Status: Planning Complete — Ready for Development

# Table of Contents

1. Executive Summary

2. The Problem: Why Parents Don't See the WOW Factor

3. Solution: WOW Features Overview

4. Feature 1: Smart Daily Briefing (§6.61)

5. Feature 2: Help My Kid — One-Tap Actions (§6.62)

6. Feature 3: Global Search + Smart Shortcuts (§6.17)

7. Feature 4: Weekly Progress Pulse (§6.63)

8. Feature 5: Parent-Child Study Link (§6.64)

9. Feature 6: Dashboard Redesign (§6.65)

10. Feature 7: Responsible AI Parent Tools (§6.66)

11. Hybrid Search Strategy (AI Cost Analysis)

12. Source Material Linking Design

13. Parallel Development Plan

14. GitHub Issues Created

15. Files Updated

# 1. Executive Summary

Pilot user feedback revealed that parents don't see a clear reason to use ClassBridge. The feedback: "I don't see a WOW factor." This planning session designed 7 feature epics with 27 GitHub issues to transform ClassBridge from a passive information viewer into an active parenting tool.

Key insight: ClassBridge today mirrors what Google Classroom already shows. The WOW comes when ClassBridge does things parents can't do anywhere else — proactively telling them what to do, letting them take action in one tap, and creating a feedback loop with their children.

## Core Principle: Parents First, Responsible AI

Every feature passes the Responsible AI test:
• Does it require the student to DO something? ✓
• Does it help the PARENT understand and engage? ✓
• Could the student use it to avoid studying? ✗ → Don't build it

ClassBridge is NOT an AI search engine. AI is used for generation only when explicitly requested. Search is SQL-based ($0 cost).

# 2. The Problem: Why Parents Don't See the WOW Factor

| What ClassBridge Does Today | Parent Reaction |
| --- | --- |
| Shows assignments from Google Classroom | "I can see that in Google Classroom" |
| AI study guides/quizzes | "Nice, but I don't know when to use it" |
| Calendar view | "Google Calendar does this" |
| Messaging teachers | "I can email them" |
| Tasks | "I have a to-do app" |

The missing piece: ClassBridge doesn't proactively tell parents what to DO. It's passive — parents have to go looking. Parents are busy. They want ClassBridge to come to them.

## 2.1 The Two Layers: Infrastructure vs Intelligence

ClassBridge should absolutely keep all existing features — they're the foundation. The problem isn't that they exist, it's that they're not enough on their own to justify switching from tools parents already use.

| Layer | Purpose | Examples |
| --- | --- | --- |
| Layer 1: Infrastructure (what we have) | Mirror & organize school data | Google Classroom sync, calendar, messaging, tasks, study guides |
| Layer 2: Intelligence (the WOW) | Tell parents what to DO with that data | Daily Briefing, Help My Kid, Weak Spot Reports, Readiness Checks |

Layer 1 is table stakes — it gets parents in the door. But parents compare it 1:1 against Google Classroom and shrug.

Layer 2 is the moat — no other tool does this. Google Classroom doesn't tell a parent "Your child failed 3 geometry questions this week — here's a practice set." That's the WOW.

### Recommendation

1. Don't remove or de-emphasize existing features — they feed Layer 2
2. Reposition them in the UI as supporting tools, not the headline
3. Lead with proactive features on the dashboard — Daily Briefing front and center, study guides accessible but not the hero
4. Marketing shift: Stop saying 'View your child's assignments' → Start saying 'Know exactly how to help your child tonight'

### The Car Analogy

Layer 1 is the engine. Layer 2 is the steering wheel. Parents don't buy a car because it has an engine — every car has one. They buy it because of how it drives.

# 3. Solution: WOW Features Overview

| Priority | Feature | Epic # | AI Cost | WOW Impact |
| --- | --- | --- | --- | --- |
| 1 | Smart Daily Briefing | #1403 | $0 | Highest — answers 'why open ClassBridge' |
| 2 | Help My Kid | #1407 | ~$0.02/use | Highest — instant parent action |
| 3 | Global Search + Shortcuts | #1410 | $0 | Medium — power users love it |
| 4 | Weekly Progress Pulse | #1413 | $0 | High — passive value |
| 5 | Parent-Child Study Link | #1414 | $0 | High — emotional connection |
| 6 | Dashboard Redesign | #1415 | $0 | High — first impression |
| 7 | Responsible AI Tools | #1421 | ~$0.02/use | Highest — 'Parents First' differentiator |
| 8 | Smart Data Import | #1431 | ~$0.02/photo | High — Layer 1→2 accelerator |

## 3.1 Smart Data Import — Parent-Powered School Data (§6.67)

GitHub Epic: #1431 | Sub-issues: #1432, #1433, #1434

The Layer 1 bottleneck: if data doesn't flow in easily, Layer 2 has nothing to work with. School boards won't grant API access. Solution: bypass the school board entirely — empower parents to bring their own data in.

| Method | How It Works | AI Cost | Friction |
| --- | --- | --- | --- |
| Photo Capture (#1432) | Snap assignment/report card → AI extracts data | ~$0.02/photo | Very low |
| Email Forwarding (#1433) | Forward school email → auto-parse assignments | ~$0.01/email | Very low |
| Calendar Import (#1434) | Paste school ICS URL → auto-sync events | $0 | Low — one-time |

This is a Layer 1 → Layer 2 accelerator: a parent who photographs a report card today gets a 'Help My Kid' button on that data tomorrow.

# 4. Smart Daily Briefing (§6.61)

GitHub Epic: #1403 | Sub-issues: #1404, #1405, #1406

A proactive daily summary that tells parents what matters today across all children. The #1 answer to 'why should I open ClassBridge?'

Example:
"Good morning, Sarah. Here's what matters today."
• Emma has a Math test tomorrow — she hasn't opened the study guide yet
• Liam's Science project is due in 3 days — no progress tracked
• 2 new announcements from Mrs. Chen

AI Cost: $0.00 — pure SQL queries against existing tables.

## Components

• Backend: GET /api/briefing/daily — aggregation endpoint

• Frontend: DailyBriefing card replacing Today's Focus header

• Email: Optional 7 AM morning digest via SendGrid

# 5. Help My Kid — One-Tap Study Actions (§6.62)

GitHub Epic: #1407 | Sub-issues: #1408, #1409

Parent sees upcoming test → taps 'Help Study' → ClassBridge generates practice material and sends it to the child's dashboard with a notification. One tap from worried to action.

## Source Material Linking

Generated materials maintain a lineage chain via self-referential FK on study_guides:
• source_study_guide_id (FK → study_guides.id) — 'derived from' link
• generated_by_user_id (FK → users.id) — who triggered it
• generated_for_user_id (FK → users.id) — who it's for

No new tables. Max 2 levels deep. Existing CRUD/permissions work unchanged.

# 6. Global Search + Smart Shortcuts (§6.17)

GitHub Epic: #1410 | Sub-issues: #1411, #1412

## Hybrid Search Strategy

All search is SQL ILIKE — zero AI cost. AI only invoked when user explicitly clicks an action button on a result.

| User Query | How It Works | AI Cost |
| --- | --- | --- |
| What's due for my kids | SQL: tasks WHERE due_date >= today | $0 |
| What's due for Emma | SQL: same + filter by student | $0 |
| Search a study guide | ILIKE on study_guides.title | $0 |
| Search class materials | ILIKE on course_contents.title | $0 |
| Search classes | ILIKE on courses.name | $0 |
| Upload class material | Intent routing → upload page | $0 |
| Create word problems | Action button → AI generation | ~$0.02 |

## Smart Presets

| Keyword | Behavior |
| --- | --- |
| "due" / "overdue" | Shows tasks/assignments due this week |
| Child name | Shows that child's courses, tasks, materials |
| "upload" | Shows 'Upload Material' action card |
| "create" | Shows creation options |

# 7. Weekly Progress Pulse (§6.63)

GitHub Epic: #1413

Weekly email digest sent Sunday evening summarizing the past week and previewing next.

Example:
"This week: Emma completed 4/6 assignments. Liam has 2 overdue. Here's what's coming next week."

AI Cost: $0.00 — pure SQL + SendGrid.

# 8. Parent-Child Study Link (§6.64)

GitHub Epic: #1414

Feedback loop:
1. Parent generates quiz → child gets notification
2. Child completes quiz → parent gets score + struggle areas
3. Parent sees 'Study Help I've Sent' with completion status

Creates emotional connection through the platform. AI Cost: $0.

# 9. Dashboard Redesign — Persona-Based (§6.65)

GitHub Epic: #1415 | Sub-issues: #1416-#1419

## Design Philosophy

• One-screen rule: Everything visible without scrolling (1080p)
• 3-section max per dashboard
• White space is a feature
• Role-specific language
• Action-first: Lead with what user can DO

| Dashboard | 3 Sections | Issue |
| --- | --- | --- |
| Parent v5 | Daily Briefing + Child Snapshot + Quick Actions | #1416 |
| Student v4 | Coming Up + Recent Study + Quick Actions | #1417 |
| Teacher v2 | Student Alerts + My Classes + Quick Actions | #1418 |
| Admin v2 | Platform Health + Recent Activity + Quick Actions | #1419 |

# 10. Responsible AI Parent Tools (§6.66)

GitHub Epic: #1421 | Sub-issues: #1422-#1428

## Tool Suite

| # | Tool | For Parent | For Student | AI Cost | Responsible? |
| --- | --- | --- | --- | --- | --- |
| 1 | Is My Kid Ready? | Readiness score + gaps | Must answer 5 questions | ~$0.02 | Yes — tests |
| 2 | Parent Briefing Notes | Topic summary + home tips | Never sees it | ~$0.01 | Yes — parent only |
| 3 | Practice Problems | Extra practice assigned | Must solve problems | ~$0.02 | Yes — work required |
| 4 | Weak Spot Report | Trends over time | Sees own progress | $0.00 | Yes — real data |
| 5 | Conversation Starters | Dinner table prompts | N/A | ~$0.005 | Yes — discussion |

## Revised Help Study Menu

Primary (responsible tools — student must do work):
  1. Quick Assessment (5 questions)
  2. Practice Problems
  3. Parent Briefing (parent-only)

Secondary (More Options):
  4. Quiz (multiple choice)
  5. Study Guide (summary)
  6. Flashcards (memorization)

## Flashcards Assessment

Flashcards bring value for vocabulary, definitions, and formulas (spaced repetition is proven). However, they're the most passive tool — a student can flip cards without retaining anything. Decision: Keep flashcards but de-emphasize in the UI. They're a 'More Options' tool, not a primary action.

# 11. AI Cost Analysis

| Approach | Cost/Search | Monthly (1,000 searches) |
| --- | --- | --- |
| SQL ILIKE (all search) | $0.00 | $0.00 |
| Keyword routing (intent) | $0.00 | $0.00 |
| AI generation (on-demand) | ~$0.02 | ~$20 (only explicit actions) |
| If AI used for ALL searches | ~$0.01-0.05 | $50-500+ (NOT recommended) |

Bottom line: 6 of 7 original use cases need zero AI. Search is SQL + keyword routing. AI is only for content generation on explicit user action.

# 12. Source Material Linking Design

Generated materials (quizzes, practice problems, etc.) link back to their source via a self-referential FK on study_guides. No new tables needed.

Schema changes (3 nullable columns):
  ALTER TABLE study_guides ADD COLUMN source_study_guide_id INTEGER REFERENCES study_guides(id);
  ALTER TABLE study_guides ADD COLUMN generated_by_user_id INTEGER REFERENCES users(id);
  ALTER TABLE study_guides ADD COLUMN generated_for_user_id INTEGER REFERENCES users(id);

Lineage chain: Original Document → Study Guide → Quiz → Word Problems
Max depth: 2 levels. Soft-delete only on source materials.

# 13. Parallel Development Plan

GitHub Issue: #1429

## Timeline (6-7 weeks, 2 developers)

| Week | Dev 1 (Frontend) | Dev 2 (Backend) |
| --- | --- | --- |
| 1-2 | Dashboard Redesign (#1415) | Search API + Briefing API + AI Tools (all 6 backends) |
| 3-4 | Briefing card + Help Study menu + Search component | Integration + Study Link backend |
| 5-6 | Study Link UI + Weekly Pulse preferences + Polish | Weekly Pulse backend + Tests + Help/Chatbot |

## Maximum Parallelism

Week 1: 4 parallel streams possible
  • Stream A: Parent Dashboard v5 (frontend)
  • Stream C-BE: Search API (backend)
  • Stream D-BE: All 6 AI tool backends (backend)
  • Stream F-BE: Weekly digest service (backend)

Risk mitigation: Ship Dashboard + Briefing + Search first (3 features = immediate WOW). Defer Study Link + Weekly Pulse if behind.

# 14. GitHub Issues Created (This Session)

| # | Title | Type |
| --- | --- | --- |
| #1403 | Epic: Smart Daily Briefing (§6.61) | Epic |
| #1404 | Backend: daily briefing endpoint | Sub |
| #1405 | Frontend: briefing card | Sub |
| #1406 | Email: daily morning digest | Sub |
| #1407 | Epic: Help My Kid (§6.62) | Epic |
| #1408 | Backend: one-tap generation + source linking | Sub |
| #1409 | Frontend: Help Study buttons + modal | Sub |
| #1410 | Epic: Global Search + Shortcuts (§6.17) | Epic |
| #1411 | Backend: unified search endpoint | Sub |
| #1412 | Frontend: GlobalSearch component | Sub |
| #1413 | Epic: Weekly Progress Pulse (§6.63) | Epic |
| #1414 | Epic: Parent-Child Study Link (§6.64) | Epic |
| #1415 | Epic: Dashboard Redesign (§6.65) | Epic |
| #1416 | Parent Dashboard v5 | Sub |
| #1417 | Student Dashboard v4 | Sub |
| #1418 | Teacher Dashboard v2 | Sub |
| #1419 | Admin Dashboard v2 | Sub |
| #1420 | Help Page + Chatbot knowledge base | Issue |
| #1421 | Epic: Responsible AI Parent Tools (§6.66) | Epic |
| #1422 | Is My Kid Ready? assessment | Sub |
| #1423 | Parent Briefing Notes | Sub |
| #1424 | Practice Problem Sets | Sub |
| #1425 | Weak Spot Report | Sub |
| #1426 | Conversation Starters | Sub |
| #1427 | Frontend: revised Help Study menu | Sub |
| #1428 | Tests: all new tools | Sub |
| #1429 | Dev Plan: parallel development strategy | Issue |
| #1430 | Product Strategy: Two Layers | Strategy |
| #1431 | Epic: Smart Data Import (§6.67) | Epic |
| #1432 | Photo Capture: snap & import | Sub |
| #1433 | Email Forwarding: parse school emails | Sub |
| #1434 | Calendar Import: ICS feed sync | Sub |

# 15. Files Updated

| File | Changes |
| --- | --- |
| requirements/features-part3.md | Added §6.60.1 Two Layers strategy, §6.61-6.67 (all WOW features + Smart Data Import) |
| requirements/roadmap.md | Added Phase 2 WOW Features with priority table, Smart Data Import at priority 2 |
| REQUIREMENTS.md | Updated document structure table to reference §6.61-6.67 |