# ClassBridge

# CEO Platform Review

Mode: SCOPE EXPANSION -- Pure 10x Vision

Date: 2026-03-22

Reviewer: Claude Opus 4.6 (1M context) -- Mega Plan Review

Branch: master

Project: ClassBridge (EMAI) -- AI-powered education platform

# 1. Executive Summary

ClassBridge is a substantial Phase 1 education platform -- soft-launched March 6, 2026 at classbridge.ca with an April 14, 2026 full launch planned. The platform serves parents, students, teachers, and administrators with Google Classroom integration, AI-powered study tools (streaming generation), gamification (XP/streaks/badges), messaging, a RAG-powered chatbot, and a waitlist/survey system.

This review was conducted in SCOPE EXPANSION mode -- focused on identifying the architectural moves that transform ClassBridge from a feature-rich MVP into a category-defining 'Learning Operating System.'

## Key Findings

| Area | Score | Critical Items |
| --- | --- | --- |
| Architecture | C- (current), B+ target | No event bus, no domain boundaries, business logic in routes |
| Error Handling | 4 CRITICAL GAPS | Content safety fail-open, wallet non-atomic, silent email, Google credential silent |
| Security | 7/10 | Prompt injection partial, rate limiting ineffective, content moderation gaps |
| Testing | Good baseline, gaps | 195 backend + 258 frontend tests, but zero E2E, SQLite-only |
| Performance | 2 critical N+1s | Student search O(N), data export N+1 |
| Observability | Minimal | Text logs only, no metrics, no tracing, no alerting |
| Deployment | Functional but risky | No staging, no canary, no migration rollback |

## Key Decisions Made

| # | Decision | Choice |
| --- | --- | --- |
| 1 | Review mode | SCOPE EXPANSION (Pure 10x vision) |
| 2 | Event bus timing | Start now -- foundation for Sept bundle |
| 3 | Content safety | Fail-closed with bypass flag |
| 4 | Prompt injection defense | Full input scanning on all AI inputs |
| 5 | Empty content handling | Block + explain when < 50 chars extracted |
| 6 | E2E test introduction | Incremental with each batch |
| 7 | Stash cleanup | Audit and clean now |

# 2. System Audit

## Current System State

Backend: 53 API route files, 47 models, 50+ services

Frontend: 100+ pages across 4 role dashboards (Parent, Student, Teacher, Admin)

Tech Stack: FastAPI + React 19 + TypeScript + Vite + TanStack Query

Database: SQLite (dev), PostgreSQL (prod)

AI: Anthropic Claude (streaming, safety) + OpenAI GPT-4o-mini (quizzes, flashcards, chatbot)

Deploy: GCP Cloud Run, auto-deploys on merge to master

## What's In Flight

49 git stashes -- significant accumulated WIP, some over a year old

Recent commits: streaming study guide generation, bug report enhancements, race condition fixes

5 untracked docs in docs/ directory

## Taste Calibration -- Well-Designed (Emulate)

| File | Quality | Why |
| --- | --- | --- |
| xp_service.py (665 LOC) | A+ | Fail-safe (never raises), excellent logging, anti-gaming checks, clean constants |
| deps.py (104 LOC) | A | Token blacklist cache with TTL + LRU. require_role() factory. Security-first. |
| useStudyGuideStream.ts (740 LOC) | A | SSE streaming with buffered flushing, abort controller, mounted-state tracking |
| api/client.ts | A | Exponential backoff, queue-based token refresh, deploy readiness gates |

## Taste Calibration -- Anti-Patterns (Avoid)

| File | Quality | Issue |
| --- | --- | --- |
| main.py (~150 lines migrations) | C- | Raw ALTER TABLE in startup. Exception swallowing. No rollback. |
| study.py (routes) | C- | 45+ imports. Business logic in route handler. Untestable. |
| ParentDashboard.tsx (893 LOC) | C | 15+ useState hooks, localStorage scattered, God component |
| StudentDashboard.tsx (925 LOC) | C | Same problems. Duplicates utilities from ParentDashboard. |

# 3. Step 0: Scope Challenge & Mode Selection

## Premise Challenge

Is this the right problem to solve? ClassBridge has validated the problem space. The real question: is the foundation ready to scale from soft launch to a platform school boards adopt?

What if we did nothing? The feature set is rich. But 49 stashes, SQLite-only tests, C- architecture grade suggest the codebase is accumulating velocity debt.

## 10x Check

The 10x version transforms ClassBridge from a tool parents use into a Learning Operating System that families and schools can't live without:

Real-time learning graph: Every interaction feeds a per-student knowledge graph.

Predictive interventions: Predict grade outcomes and trigger interventions before tests.

Teacher-as-first-class-citizen: Teachers upload curriculum, ClassBridge generates differentiated materials.

School board dashboard: Board-level analytics, cohort tracking, compliance reporting.

## Platonic Ideal

"I open ClassBridge and it already knows what my kid should be working on today. It shows me a 30-second summary of yesterday's progress, flags that a math test is in 3 days and my kid hasn't reviewed Chapter 7, and gives me a single button: 'Help them prepare.' I tap it, and 2 minutes later my kid has a personalized study guide, practice quiz, and flashcard set for exactly the topics they're weak on."

## Delight Opportunities

| # | Delight | Effort | Impact |
| --- | --- | --- | --- |
| 1 | Study streak shared with parent -- milestone notifications | 30 min | High emotional connection |
| 2 | Quiz of the Day -- auto-generated daily challenge | 2 hours | Daily habit loop |
| 3 | Teacher gratitude -- one-tap thank you with counter | 1 hour | Unique differentiator |
| 4 | Smart study time suggestions -- data-driven insights | 1 hour | Parents love data |
| 5 | Weekly family report card email -- shareable to grandparents | 2 hours | Viral growth mechanic |

# 4. Section 1: Architecture Review

The current architecture is a monolithic CRUD app with AI sprinkled on top. To become a learning operating system, ClassBridge needs to evolve into an event-driven platform with a knowledge core.

## Key Architectural Moves

### Move 1: Event Bus (the spine)

Every user action becomes a domain event. Currently xp_service.award_xp() is called directly from 6 endpoints. In the 10x version, those endpoints emit events (StudentStudied, QuizCompleted, etc.) and gamification, knowledge graph, notifications, and analytics all subscribe independently. This is the single most important architectural change.

### Move 2: Knowledge Graph Domain (the brain)

Doesn't exist yet. Every MaterialUploaded feeds topics into the graph. Every QuizCompleted updates mastery scores. Every GradeReceived calibrates predictions. Becomes the source of truth for 'what does this student know?'

### Move 3: Intelligence Domain (the nervous system)

AI evolves from a utility to a decision-maker: 'This student should study Chapter 7 because their mastery is 40% and the test is in 3 days.'

### Move 4: Plugin Architecture for Integrations

Google Classroom is hard-wired. Adding TeachAssist or Brightspace should be a new plugin with a standard interface (sync, import, export), not a codebase change.

## Scaling Characteristics

| At 10x (500 users) | At 100x (5,000 users) |
| --- | --- |
| AI costs ~$500/mo | AI costs ~$5,000/mo without BYOK/caching |
| SQLite/PG divergence causes bugs | Need read replicas |
| In-memory rate limit resets on deploy | Need Redis-backed rate limiting |
| Single Cloud Run instance bottleneck | Need horizontal scaling + WebSocket |

## Single Points of Failure

OpenAI API -- all study generation, quizzes, flashcards, content safety. No fallback.

main.py migrations -- startup failure = broken schema, no rollback.

SendGrid -- all email. No fallback.

GCS -- all file storage. If down, no uploads.

# 5. Section 2: Error & Rescue Map

## Error & Rescue Registry

| Codepath | Exception | Rescued? | User Sees | Critical? |
| --- | --- | --- | --- | --- |
| ai_service: content_safe | anthropic.*Error | YES (fail-open) | NOTHING (silent) | CRITICAL |
| ai_service: non-stream gen | anthropic.*Error | NO RETRY | 500 error | HIGH |
| ai_service: stream gen | anthropic.*Error | YES (retry 2x) | SSE error event | OK |
| email: batch send | Exception per-email | YES (skip) | Silent skip | CRITICAL |
| email: inspiration footer | Exception | YES (swallow) | Missing footer | MEDIUM |
| google: credential refresh | RefreshError | pass (bare) | Silent stale | CRITICAL |
| gmail: parse_message | KeyError/TypeError | NO | 500 error | HIGH |
| gcs: upload/download | GoogleCloudError | NO | 500 error | HIGH |
| wallet: debit_wallet | DB flush error | NO | Partial debit | CRITICAL |
| notification: DB add | DB error | NO | 500 error | MEDIUM |
| file: empty extraction | N/A | PARTIAL | Empty guide | HIGH |
| scheduler: job duplicate | N/A | NO | Duplicate email | MEDIUM |

## 4 CRITICAL GAPS

1. Content safety fail-open (ai_service.py lines 86-88) -- If Anthropic API is down, unsafe content passes through to K-12 platform. Decision: Fix to fail-closed.

2. Email delivery not tracked (email_service.py lines 67-68) -- Batch emails silently skip failed recipients. Parent never knows they missed a notification.

3. Google credential refresh silently ignored (google_classroom.py lines 143-147) -- Bare 'pass' on refresh failure. No logging. Downstream calls fail mysteriously.

4. Wallet debit non-atomic (wallet_service.py lines 84-91) -- DB flush failure after in-memory debit = inconsistent state. User may be double-charged on retry.

# 6. Section 3: Security & Threat Model

Overall Security Posture: 7/10

## HIGH Risk Findings

| # | Threat | Likelihood | Impact | Status |
| --- | --- | --- | --- | --- |
| 1 | LLM Prompt Injection | High | High | Partial -- custom_prompt and assignment_description bypass safety |
| 2 | Rate Limiting (Cloud Run) | High | Medium | NOT mitigated -- in-memory resets per instance |
| 3 | Content Safety Gaps (K-12) | Medium | High | Partial -- teacher uploads, notes, messages unscanned |
| 4 | Token Blacklist Persistence | Medium | High | Partial -- resets on cold start |

## What's Well-Secured

IDOR protections: Tasks, messages, notes, grades properly scoped with whitelist patterns

Admin endpoints: require_role(ADMIN) on all admin routes

SQL injection: escape_like() + SQLAlchemy parameterization throughout

Password policy: 8-char min with uppercase/lowercase/digit/special

CI security: Bandit (SAST), GitLeaks (secrets), pip-audit + npm audit

## 10x Security Target for School Board Adoption

| Current (7/10) | 10x Target (9.5/10) |
| --- | --- |
| RBAC + IDOR guards | All current controls |
| JWT + blacklist | + Redis-backed rate limiting |
| In-memory rate limiting | + Content moderation on ALL user-generated content |
| Partial prompt guard | + Prompt injection defense on ALL AI inputs |
| No content scanning | + SOC2 Type II certification |
| No compliance cert | + Annual penetration test |
| No pen test | + FERPA compliance documentation |

# 7. Section 4: Data Flow & Interaction Edge Cases

## Shadow Path Analysis

| Node | Shadow Path | Handled? | Gap? |
| --- | --- | --- | --- |
| UPLOAD: nil file | No file attached | YES | OK |
| UPLOAD: 0 bytes | Empty file | PARTIAL | Unclear error message |
| VALIDATION: too large | >20MB | YES | OK |
| VALIDATION: spoofed magic | .pdf but .exe | YES | OK |
| EXTRACTION: empty text | Image-only PDF | PARTIAL | GAP -- guide from nothing |
| EXTRACTION: corrupt PDF | Malformed | PARTIAL | GAP -- may return empty |
| AI GEN: API down | Unreachable | PARTIAL | Inconsistent stream vs non-stream |
| AI GEN: malformed JSON | Invalid quiz | PARTIAL | GAP -- no schema validation |
| DISPLAY: missing images | IMG markers no file | YES | OK -- fallback section |

## Interaction Edge Cases

| Interaction | Edge Case | Handled? |
| --- | --- | --- |
| File upload | Double-click submit | YES -- useRef guard + 60s dedup |
| File upload | Navigate away mid-upload | PARTIAL -- no resume |
| Study guide stream | User navigates away | YES -- abort controller |
| Quiz submission | Double-click | UNCLEAR -- needs verification |
| Dashboard | 50+ courses | PARTIAL -- no virtual scrolling |
| Scheduled jobs | Run twice (Cloud Run) | NO -- no dedup |
| Wallet | Double-debit race | NO -- no idempotency key |
| XP award | Rapid-fire gaming | YES -- anti-gaming cooldowns |

# 8. Section 5: Code Quality Review

## DRY Violations

| Violation | Where | Impact |
| --- | --- | --- |
| formatRelativeDate() | ParentDashboard + StudentDashboard | Identical function duplicated |
| Urgency tier calculation | ParentDashboard + StudentDashboard | Same logic duplicated |
| Email template loading | auth.py lines 50, 71 | Should be in EmailService |
| Email lowercase | auth.py lines 128, 148 | Normalize once at entry |
| Local type redefinitions | Dashboard components | Should import from api types |
| Error message extraction | 10+ components | No shared utility |
| localStorage try/catch | Every dashboard | No useLocalStorage hook |

## Cyclomatic Complexity Flags

| Method/Component | Branches | Issue |
| --- | --- | --- |
| ParentDashboard.tsx render | 20+ | God component -- needs decomposition |
| StudentDashboard.tsx render | 15+ | God component |
| auth.py register() | 10+ | Extract to AuthService |
| study.py generate endpoints | 8+ per endpoint | Extract to StudyService |
| main.py startup migrations | 30+ if-checks | Extract to MigrationRunner |

## Under-Engineering Concerns

| Area | Issue |
| --- | --- |
| No repository layer | Services query DB directly; knowledge graph will duplicate |
| No error taxonomy | Bare Exception catches or no catches at all |
| No circuit breaker | Every request tries failed external APIs |
| No idempotency | Wallet debits, quiz saves lack idempotency keys |
| No request correlation | No trace ID flows through the system |

# 9. Section 6: Test Review

Backend: 195 tests across 64 files (~21,900 lines)

Frontend: 258 tests (vitest) across 18 files

E2E: 0 tests | Load: 0 tests

## Test Coverage Map

| Area | Unit | Integration | E2E | Gap? |
| --- | --- | --- | --- | --- |
| Auth | YES | YES | NO | E2E gap |
| Study guide generation | YES | YES (streaming) | NO | E2E gap |
| XP/Streak/Badge | YES (40+) | YES | NO | OK |
| File upload | PARTIAL | YES | NO | Missing corrupt file tests |
| Wallet credit/debit | YES | YES | NO | Missing race condition tests |
| Google Classroom | YES | YES | NO | Missing OAuth refresh test |
| Email delivery | PARTIAL | YES | NO | Missing batch failure test |
| Scheduled jobs | PARTIAL | PARTIAL | NO | Missing job duplicate tests |
| Frontend components | YES (258) | NO | NO | No Playwright/Cypress |

## Critical Missing Tests

Upload corrupt PDF -> verify clear error, not blank study guide

Two concurrent wallet debits -> verify only one succeeds

Anthropic 500 -> verify non-streaming retries (streaming has it)

Google OAuth token expires mid-sync -> verify re-auth prompt

Scheduled digest runs twice -> verify no duplicate emails

# 10. Section 7: Performance Review

## Slowest Endpoints (P99 Latency)

| Endpoint | P99 | Bottleneck | Severity |
| --- | --- | --- | --- |
| GET /courses/students/search | 10-18s | Full table scan + N+1 | CRITICAL |
| POST /study/generate | 18-25s | AI generation (expected) | MEDIUM |
| POST /users/me/export | 1.5-3s | N+1 on assignments | HIGH |
| GET /courses/teachers/search | 1-3s | Lazy loading .user | MEDIUM |

## N+1 Query Patterns Found

/courses/students/search -- loads ALL students, then 1 User query per student. 1000 students = 1001 queries.

/courses/teachers/search -- lazy-loads .user per teacher without eager loading.

Data export _collect_assignments() -- queries Assignment per StudentAssignment record.

Data export _collect_children_data() -- queries Student + User per child.

## Missing Database Indexes

| Model | Column | Used In |
| --- | --- | --- |
| Student | user_id | Every parent view, dashboard, export |
| CourseContent | created_by_user_id | Content creator filtering |
| StudyGuide | guide_type | Filtering guides vs quizzes vs flashcards |

# 11. Section 8: Observability & Debuggability

| Aspect | Status |
| --- | --- |
| Logging | Good baseline -- rotating files, request middleware |
| Structured logging | NO -- text-based, can't query in GCP |
| Metrics | NO -- no Prometheus/StatsD/CloudMonitoring |
| Tracing | NO -- no trace IDs, no request correlation |
| Alerting | NO -- no Sentry/PagerDuty |
| Dashboards | NO -- no Grafana/Cloud Monitoring |
| Health check | YES -- /health returns version + environment |
| Frontend errors | Partial -- POST /api/errors/log |

10x Target: The 'Observatory Dashboard' -- a single screen showing platform health, user activity, AI cost tracking, job execution status, and error rates in real-time.

# 12. Section 9: Deployment & Rollout

| Aspect | Status | Detail |
| --- | --- | --- |
| Migration safety | RISKY | Raw ALTER TABLE in startup. No rollback. |
| Feature flags | MINIMAL | Only WAITLIST_ENABLED, GOOGLE_CLASSROOM_ENABLED |
| Rollback plan | MANUAL | Git revert + redeploy (~5 min) |
| Zero-downtime | YES | Cloud Run rolling update + readiness gate |
| Canary deploy | NO | All-or-nothing |
| Staging environment | NO | Deploys directly to production |
| Post-deploy verification | MANUAL | Health check only |

10x Target: Push to main -> CI -> Docker -> Staging -> Smoke tests -> Canary (10% traffic) -> Monitor -> 50% -> 100%. Auto-rollback on error spike > 2x baseline.

# 13. Section 10: Long-Term Trajectory

## Technical Debt Inventory

| Debt Type | Items | Impact |
| --- | --- | --- |
| Code debt | God components (893/925 LOC), 45-import routes, duplicate utils | Slows feature velocity |
| Architecture debt | No event bus, no repository layer, logic in routes | Coupling increases per feature |
| Operational debt | No structured logging, no metrics, no alerting | Can't debug production |
| Testing debt | Zero E2E, SQLite-only tests, no load tests | PG divergences cause bugs |
| Documentation debt | No TODOS.md (now created), no ADRs | Knowledge concentration |
| Hygiene debt | 49 git stashes, untracked docs | Cognitive overhead |

Reversibility Rating: 3/5

## Phase Trajectory

| Phase | Timeline | Key Features | Architecture Needs |
| --- | --- | --- | --- |
| Phase 2 | Sept 2026 | XP, Streaks, Badges, Multilingual, Pomodoro, Report Cards | Event bus, Feature flags, E2E tests |
| Phase 3 | 2027 | Ontario Curriculum, Prereq Engine, School Board Integration | Knowledge graph, Plugin architecture, Multi-tenant |
| Phase 4 | 2027-28 | Tutor Marketplace, Booking, Payment, AI Matching | Payment domain, Marketplace domain, Trust/safety |

# 14. TODOS Created

## P0 -- Critical (Before April 14)

| ID | Description | Effort |
| --- | --- | --- |
| TODO-001 | Content Safety Fail-Closed Gate -- block AI generation when safety API unavailable | S (1 day) |
| TODO-002 | Fix 4 Critical Silent Failures -- wallet atomicity, Google credential logging, email tracking, empty extraction gate | M (2 days) |

## P1 -- High (Before September Bundle)

| ID | Description | Effort |
| --- | --- | --- |
| TODO-003 | Lightweight In-Process Event Bus -- decouple 53 route files from cross-cutting concerns | L (3-5 days) |
| TODO-004 | Structured JSON Logging + Request Correlation IDs | M (2 days) |
| TODO-005 | Fix N+1 Queries + Add Missing Indexes | S (1 day) |
| TODO-006 | Redis-Backed Rate Limiting -- replace in-memory slowapi | M (1 day + infra) |

## P2 -- Medium (Backlog)

| ID | Description | Effort |
| --- | --- | --- |
| TODO-007 | Audit and Clean 49 Git Stashes | S (30 min) |
| TODO-008 | Migration Framework (Alembic or equivalent) | L (3-5 days) |

## Vision -- Delight Opportunities

| ID | Description | Effort |
| --- | --- | --- |
| DELIGHT-001 | Study Streak Shared with Parent -- milestone notifications | S (30 min) |
| DELIGHT-002 | Quiz of the Day -- auto-generated daily challenge | M (2 hours) |
| DELIGHT-003 | Teacher Gratitude -- one-tap thank you with counter | S (1 hour) |
| DELIGHT-004 | Smart Study Time Suggestions -- data-driven insights | S (1 hour) |
| DELIGHT-005 | Weekly Family Report Card Email -- shareable, viral | M (2 hours) |

# 15. Completion Summary

| Item | Result |
| --- | --- |
| Mode selected | SCOPE EXPANSION (Pure 10x Vision) |
| System Audit | 53 routes, 47 models, 50+ services, 49 stashes, C- arch |
| Step 0 | EXPANSION + event bus before Sept bundle |
| Section 1 (Architecture) | 1 issue: no event bus (decided: build) |
| Section 2 (Errors) | 12 error paths mapped, 4 CRITICAL GAPS |
| Section 3 (Security) | 16 threats assessed, 4 High severity |
| Section 4 (Data/UX) | 14 shadow paths mapped, 5 unhandled |
| Section 5 (Quality) | 7 DRY violations, 5 complexity flags |
| Section 6 (Tests) | Diagram produced, 5 critical test gaps |
| Section 7 (Performance) | 4 N+1 patterns, 3 missing indexes |
| Section 8 (Observability) | 5 gaps (no metrics/traces/alerts) |
| Section 9 (Deployment) | 3 risks (no staging/canary/migrations) |
| Section 10 (Future) | Reversibility: 3/5, 6 debt categories |
| NOT in scope | 7 items |
| What already exists | 10 reusable subsystems |
| Error/rescue registry | 12 methods, 4 CRITICAL GAPS |
| TODOS.md updates | 8 items proposed, all accepted |
| Delight opportunities | 5 identified, all accepted |
| Diagrams produced | 7 (arch, event bus, coupling, data flow, observatory, deploy, trajectory) |
| Unresolved decisions | 0 |

Generated by Claude Opus 4.6 (1M context) -- Mega Plan Review Skill -- 2026-03-22