# ClassBridge - Complete Product Requirements Document

Product Name: ClassBridge (EMAI)

Author: Sarah (Product Owner) / Theepan Gnanasabapathy

Version: 2.4

Date: 2026-03-22

Quality Score: 97/100

____________________________________________________________

## Table of Contents

Executive Summary

Vision & Mission

Problem Statement

Goals & Objectives

User Roles & Personas

System Architecture

Core Features

Role Workflows

8.1 Parent Workflow

8.2 Student Workflow

8.3 Teacher Workflow

8.4 Admin Workflow

Role-Based Dashboards

Non-Functional Requirements

Phased Roadmap

Success Metrics

Risk Assessment

Appendix

____________________________________________________________

## 1. Executive Summary

ClassBridge is a unified, AI-powered education management platform that connects parents, students, teachers, and administrators in one role-based application. It integrates with Google Classroom, provides AI-driven study tools (study guides, quizzes, flashcards), simplifies parent-teacher communication, and enables parents to actively support their children's education.

The platform is designed as a parent-first system, meaning parents can manage their children's education independently without requiring school board integration or Google Classroom access. Student email is optional, and the platform works fully for independent users.

ClassBridge addresses the fragmentation in education ecosystems where parents struggle to track academic progress, students lack structured study tools, teachers rely on disconnected communication channels, and affordable tutoring is difficult to manage.

Current Status (March 22, 2026): 1,980 GitHub issues tracked — 1,068+ closed, 178 open. Phase 1 (MVP) complete and live at classbridge.ca since March 6 soft launch. 1,004 backend tests and 258+ frontend tests passing. Mobile MVP (Expo SDK 54) complete. Comprehensive performance optimization deployed (14 issues fixed across N+1 queries, database indexing, connection pooling, frontend timeouts, visibility-aware polling). Pre-launch survey system live for market research. Digital wallet and subscription system integrated. Help knowledge base expanded with AI chatbot. Bot protection applied to all public forms. VASP/DTAP compliance planning underway for Ontario school board approval.

____________________________________________________________

## 2. Vision & Mission

### Vision

To become the trusted digital bridge between families and schools, empowering every student to succeed with the right support at the right time.

### Mission

ClassBridge empowers parents to actively participate in their children's education by providing intelligent tools, clear insights, and affordable access to trusted educators - all in one connected platform.

____________________________________________________________

## 3. Problem Statement

Education ecosystems are fragmented:

| Problem | Impact |
| --- | --- |
| Parents struggle to track academic progress across multiple systems (Google Classroom, TeachAssist, etc.) | Reduced parental involvement in education |
| Students lack structured organization and effective study tools | Poor study habits and academic outcomes |
| Teachers rely on disconnected communication channels | Communication gaps between home and school |
| Affordable tutoring is difficult to discover and manage | Inequitable access to academic support |

Proposed Solution: A single, role-based platform that consolidates academic tracking, AI-powered study tools, communication, and (in future phases) tutoring marketplace into one unified experience.

____________________________________________________________

## 4. Goals & Objectives

### Product Goals

Provide a single role-based application for parents, students, teachers, and administrators

Enable parents to support learning at home with AI-powered tools

Improve student academic outcomes through AI insights and structured study materials

Simplify teacher-parent communication with in-app messaging and email notifications

### Business Goals

Build a scalable SaaS platform on Google Cloud Platform

Partner with Ontario school boards (starting with TDSB, PDSB, YRDSB, HDSB, OCDSB)

Establish recurring revenue through subscriptions and future marketplace services

Achieve 100k+ user capacity with 99.9% uptime

____________________________________________________________

## 5. User Roles & Personas

### 5.1 Parent (Primary User)

| Attribute | Details |
| --- | --- |
| Role | Primary platform user; manages children's education |
| Goals | Track academic progress, support study at home, communicate with teachers |
| Pain Points | Fragmented tools, lack of visibility into schoolwork, no structured study help |
| Technical Level | Novice to Intermediate |
| Key Features | Dashboard with urgency-first view, AI study tools, messaging, calendar, analytics |

### 5.2 Student

| Attribute | Details |
| --- | --- |
| Role | Learner; uses platform for study tools and organization |
| Goals | Stay organized, study effectively, track assignments and grades |
| Pain Points | Lack of study tools, poor organization, no centralized assignment tracking |
| Technical Level | Intermediate |
| Key Features | AI study guides/quizzes/flashcards, task management, calendar, grade analytics |

### 5.3 Teacher (School Teacher / Private Tutor)

| Attribute | Details |
| --- | --- |
| Role | Educator; manages courses and communicates with parents |
| Goals | Manage classes, communicate with parents, share materials, monitor student progress |
| Pain Points | Disconnected communication, no unified platform for all students |
| Technical Level | Intermediate to Advanced |
| Key Features | Course management, Google Classroom sync, messaging, email monitoring, announcements |

Teacher Types:

School Teacher: Teacher at a school whose courses appear via Google Classroom sync

Private Tutor: Independent educator who creates own courses, manages students directly

### 5.4 Administrator

| Attribute | Details |
| --- | --- |
| Role | Platform manager; oversees users and system health |
| Goals | Manage users, monitor platform activity, ensure compliance, curate content |
| Pain Points | Lack of visibility into platform usage, manual user management |
| Technical Level | Advanced |
| Key Features | User management, role management, audit logs, broadcast messaging, FAQ management |

____________________________________________________________

## 6. System Architecture

### 6.1 Technology Stack

| Component | Technology |
| --- | --- |
| Backend | FastAPI (Python 3.13+), SQLAlchemy 2.0, Pydantic 2.x |
| Frontend | React 19, TypeScript, Vite, React Router 7, TanStack React Query, Axios |
| Database | SQLite (development), PostgreSQL (production) |
| AI | OpenAI API (gpt-4o-mini) |
| Authentication | JWT (python-jose), OAuth2 Bearer, bcrypt |
| Google APIs | Classroom API, Gmail API, OAuth2 |
| Email | SendGrid |
| Scheduling | APScheduler (reminders, sync jobs) |
| Deployment | Google Cloud Platform (Cloud Run, Cloud SQL) |
| Mobile | Expo SDK 54, React Native 0.81.5 |

### 6.2 Backend Structure

app/
  api/
    routes/          # FastAPI routers (all mounted under /api prefix)
    deps.py          # Shared dependencies: get_db(), get_current_user(), require_role()
  models/            # SQLAlchemy ORM models
  schemas/           # Pydantic request/response models
  services/          # Business logic (AI, Google sync, email, file processing)
  jobs/              # APScheduler background jobs
  core/
    config.py        # Pydantic BaseSettings from .env
    security.py      # JWT creation, password hashing
    logging_config.py
  db/database.py     # Engine, session factory, Base

### 6.3 Frontend Structure

frontend/src/
  pages/             # Route-level page components
  components/        # Reusable UI components
  context/           # Auth state provider (AuthContext.tsx)
  api/client.ts      # Axios instance with Bearer token interceptor

### 6.4 Key Architectural Patterns

RBAC: UserRole enum (PARENT, STUDENT, TEACHER, ADMIN) with require_role() backend dependency and ProtectedRoute frontend component

Multi-Role Support: Users can hold multiple roles; roles column (comma-separated) with has_role() helper

Auth Flow: Register -> JWT token -> localStorage -> Axios interceptor -> Bearer header

Google OAuth: Incremental scope requests with CSRF state parameter protection

DB Migrations: Base.metadata.create_all() + startup ALTER TABLE blocks (no Alembic)

____________________________________________________________

## 7. Core Features

### 7.1 Google Classroom Integration (Phase 1 - IMPLEMENTED)

On-demand course sync (no automatic imports)

Assignment sync with due dates, descriptions, and grades

Student roster discovery for parent-child linking

Teacher course ownership recognition

Multi-Google account support for teachers

Gmail monitoring for teacher email communications

### 7.2 AI Study Assistant (Phase 1 - IMPLEMENTED)

| Feature | Description |
| --- | --- |
| Study Guides | AI-generated markdown study guides from course content with math-aware formatting |
| Practice Quizzes | Multiple-choice questions with auto-grading and result history |
| Flashcards | Front/back card pairs with mastery tracking |
| Content Extraction | PDF, Word, PPTX, image OCR (Tesseract) support up to 100MB |
| Non-blocking Generation | Modal closes immediately, pulsing placeholder appears while generating |
| Truncation Detection | Detects token limit cutoffs, stores is_truncated flag; Free users see Upgrade CTA, Plus/Unlimited get Continue generating button at 0 credits (#1645) |
| Duplicate Detection | Content hash checking prevents redundant AI API calls |
| Version Control | Regeneration creates linked versions preserving history |
| Storage Limits | 100 guides/student, 200/parent (configurable) with soft-delete archival |
| Print & PDF Export | Print and download PDF on all course material detail tabs |
| Cloud Storage Destination | Users choose to store uploads in their own Google Drive or OneDrive instead of GCS; auto-created ClassBridge/{Course}/ folder structure; on-demand download for AI regeneration; fallback to GCS on failure (§6.95) |
| Cloud File Import | Import files directly from Google Drive or OneDrive via tabbed file browser in Upload Wizard; folder browsing, multi-select, server-side download into existing processing pipeline (§6.96) |

### 7.3 Task Manager & Calendar (Phase 1 - IMPLEMENTED)

Create, edit, complete, archive, and permanently delete tasks

Cross-role task assignment (parent->child, teacher->student)

Calendar with Month/Week/3-Day/Day views

Drag-and-drop task rescheduling

Entity linking (tasks linked to courses, materials, study guides)

Task reminders via in-app notifications

Day Detail Modal for date-specific task management

Dedicated Task Detail Page with resource linking

### 7.4 Communication System (Phase 1 - IMPLEMENTED)

Secure parent-teacher messaging with conversation threads

Email notifications on new messages (with 5-minute dedup)

Teacher announcements to all course parents

Teacher email monitoring (Gmail + Google Classroom announcements)

AI-powered email summarization

In-app notification bell with unread counts

### 7.5 Performance Analytics (Phase 2 - IMPLEMENTED)

Grade tracking from Google Classroom and manual entry

Per-course and overall averages with trend detection

Recharts line/bar charts with time range filters

AI-powered insights (OpenAI gpt-4o-mini analysis)

Weekly cached progress reports

Quiz results history with score trends

### 7.6 Security & Compliance (Phase 1 - IMPLEMENTED)

JWT with 30-day refresh tokens

CORS hardening (explicit origin allowlist)

Google OAuth CSRF protection (state parameter)

RBAC authorization on all endpoints

Password strength validation (8+ chars, upper/lower/digit/special)

Rate limiting on sensitive endpoints

Audit logging for FERPA/PIPEDA compliance

WCAG 2.1 AA accessibility

### 7.7 Pre-Launch Survey System (Section 6.102 - IMPLEMENTED)

Role-based questionnaires for parents, students, and teachers

Admin analytics dashboard with response charts (horizontal bar, pie)

Bot protection (honeypot fields + minimum completion time)

Session persistence (resume incomplete surveys)

Admin email notifications on new survey submissions

Export survey data for market research analysis

### 7.8 Bot Protection (Section 6.103 - IMPLEMENTED)

Honeypot fields on all public forms (registration, waitlist, survey, contact)

Minimum completion time validation to reject automated submissions

Server-side verification with silent rejection (no error feedback to bots)

### 7.9 Google Cloud Storage Migration (IMPLEMENTED)

Multi-file upload support with source file tracking

GCS bucket integration for production file storage

Source file metadata (original filename, MIME type, size, upload timestamp)

Migration from local filesystem to cloud storage

### 7.10 Bulk Archive for Materials (IMPLEMENTED)

Bulk archive and restore operations for course materials

Cascade archive/restore to sub-materials (study guides, quizzes, flashcards)

Admin and owner permission checks on bulk operations

### 7.11 Upload Material Wizard (IMPLEMENTED)

Multi-step upload flow: file selection, child/class assignment, AI tool options

Inline Create Class modal within wizard for quick course creation

Child selector for parent role with course filtering

Drag-and-drop file upload with progress indicators

____________________________________________________________

## 8. Role Workflows

____________________________________________________________

### 8.1 Parent Workflow

The parent is the primary user of ClassBridge. The platform is designed parent-first, meaning all features work without requiring school integration.

#### 8.1.1 Registration & Onboarding

Registration Path:

Navigate to /register

Enter full name, email, and password

Submit creates User record

Redirected to /onboarding page

Select roles (Parent/Guardian, optionally Teacher or Student)

Complete onboarding -> redirected to Parent Dashboard

Alternative Registration:

Google OAuth: Click "Sign in with Google" -> authorize -> pre-filled registration

Password reset available via email-based JWT token flow

#### 8.1.2 Parent Dashboard (Urgency-First Layout)

The Parent Dashboard uses an urgency-first, single-hub layout with:

+-----------------------------------------------------------+
| Header: Logo | Search (Ctrl+K) | Bell | User | Sign Out   |
+-----+---------------------------------------------------------+
|ICON | [Child1] [Child2] [+]     <- Child Filter Pills + Add  |
|ONLY |-------------------------------------------------------- |
|SIDE | TODAY'S FOCUS HEADER                                    |
|BAR  | "Good morning, Name!"                                   |
|     | [3 Overdue] [2 Due Today] [5 Upcoming]                  |
|     | "Small steps lead to big achievements" (quote)          |
|     |-------------------------------------------------------- |
|     | ALERT BANNER (overdue + pending invites)                 |
|     |-------------------------------------------------------- |
|     | STUDENT DETAIL PANEL (collapsible)                      |
|     | - Courses (with color dots)                              |
|     | - Course Materials (with type badges)                    |
|     | - Tasks by Urgency (Overdue > Today > Next 3 Days)      |
+-----+---------------------------------------------------------+

Key Components:

Icon-Only Sidebar: Always visible on desktop (>=768px), hamburger overlay on mobile

Child Filter Pills: Click to filter all data by child; click again to deselect

Today's Focus Header: Greeting + urgency badges + inspirational quote

Alert Banner: Overdue items (red) + pending invites (amber)

Student Detail Panel: Collapsible per-child view with courses, materials, and urgency-grouped tasks

+ Icon Popover: Quick actions (Upload Documents, New Task)

Navigation Items:

Overview (Dashboard)

Child Profiles (/my-kids)

Courses (/courses)

Course Materials (/course-materials)

Tasks (/tasks)

Messages (/messages)

Help (/help)

#### 8.1.3 Student (Child) Management

Adding Children:

| Method | Description | Student Login? |
| --- | --- | --- |
| Create with Name Only | Parent creates child from Dashboard with just a name | No (parent-managed) |
| Create with Email | Parent creates child with email; invite sent | Yes (via invite link) |
| Link by Email | Link to existing student account | Yes |
| Google Classroom Discovery | Discover children from Google Classroom courses | Yes (via invite link) |
| Bulk Link | Link multiple students discovered via Google | Yes (via invite link) |

My Kids Page (/my-kids):

Child cards with colored avatars

Task progress bars per child

Next-deadline countdowns

Quick action buttons per child

Teacher linking section

Edit child details (name, grade, school, phone, address)

Reset child password (send email or set directly)

Key Endpoints:

POST /api/parent/children/create - Create child (name required, email optional)

POST /api/parent/children/link - Link existing student by email

POST /api/parent/children/discover-google - Discover via Google Classroom

POST /api/parent/children/link-bulk - Bulk link students

PATCH /api/parent/children/{id} - Update child info

POST /api/parent/children/{id}/reset-password - Reset child password

GET /api/parent/children/{id}/overview - Child overview with courses, assignments, tasks

#### 8.1.4 Course Management

Parents can create courses (private to their children)

Parents can assign courses to linked children

View courses from Google Classroom (after sync)

Course Detail Page with materials, assignments, and student roster

Course Creation Flow:

Click "Create Course" from Courses page or + popover

Enter course name, subject, and description

Course created with is_private=true, created_by_user_id=parent

Assign to children via /api/parent/children/{student_id}/courses

#### 8.1.5 AI Study Tools Access

Study Guide Generation:

From Course Material, Dashboard, or Tasks page

Upload document (PDF, Word, PPTX, image) or paste text

AI generates structured markdown study guide

Critical dates extracted -> auto-creates linked tasks

Guide stored with version history and course linkage

Quiz Generation:

From existing study guide or directly from content

AI generates multiple-choice questions

Take quiz with auto-grading

Results saved with score, per-question answers, and attempt tracking

Quiz history available at /quiz-history

Flashcard Generation:

From existing study guide or directly from content

AI generates front/back card pairs

Study with flip-card interface

Mark cards as "Mastered" or "Learning"

Course Materials Page (/course-materials):

Lists all course materials across all courses

Tabbed detail view per material:

Tab 1: Original Document

Tab 2: Study Guide (generate if none)

Tab 3: Quiz (generate if none)

Tab 4: Flashcards (generate if none)

Print and Download PDF on all tabs

Filter by child and course

#### 8.1.6 Messaging Teachers

Starting a Conversation:

Click "+ New Message" on Messages page

Select recipient (teachers linked to children's courses)

Enter subject and message

Conversation created; recipient notified

Conversation Features:

Conversation list with unread badges

Message thread with auto-scroll

Read status indicators

15-30 second polling for new messages

Email notification to recipient (with dedup)

#### 8.1.7 Calendar & Tasks

Calendar (on Tasks Page):

Month/Week/3-Day/Day views

Assignments (color-coded by course) + Tasks (priority-based colors)

Drag-and-drop task rescheduling

Click date -> Day Detail Modal

Collapsible (default collapsed)

Tasks Page (/tasks):

Create/edit/complete/archive/delete tasks

Filter by: Status, Priority, Due Date, Assignee

Assign tasks to children

Link tasks to courses, materials, and study guides

Task Detail Page with resource linking

#### 8.1.8 Analytics & Grade Tracking

Analytics Page (/analytics):

Child selector dropdown

Grade summary (overall average, per-course averages)

Trend chart (30d/60d/90d/All with course filter)

Recent grades table

AI-powered insights (on-demand generation)

#### 8.1.9 Notifications

Types: Assignment due, grade posted, new message, link request, task due, study guide created, material uploaded, system announcements

Delivery: In-app (notification bell with badge) + email (SendGrid)

#### 8.1.10 Google Classroom Integration

Connection Flow:

Click "Connect Google Classroom" on Dashboard

Redirect to Google OAuth consent screen

Authorize access to Classroom, Drive, Gmail

Tokens stored server-side

Manual course sync available

What Syncs:

Courses (name, description, subject, teacher info)

Assignments (titles, descriptions, due dates, grades)

Student roster (for child discovery)

____________________________________________________________

### 8.2 Student Workflow

Students can register independently or be created by a parent. The platform provides AI study tools, task management, and communication features.

#### 8.2.1 Registration & Onboarding

Path 1: Self-Registration

Navigate to /register

Select "I'm a student" checkbox

Enter name, email/username, and password

Optionally enter parent email (triggers link request)

Auto-logged in -> /dashboard

Path 2: Invite-Based (from Parent/Admin)

Receive invite email with token link

Navigate to /accept-invite?token=<TOKEN>

Set full name and password

Student account activated and linked to parent

Path 3: Google OAuth

Click "Sign in with Google"

Authorize ClassBridge

Pre-filled registration with Google email

Complete signup with password

#### 8.2.2 Student Dashboard (Focused Command Center)

+-----------------------------------------------------------+
| Header: Logo | Search (Ctrl+K) | Bell | User | Sign Out   |
+-----+---------------------------------------------------------+
|ICON | HERO SECTION                                            |
|ONLY | "Good morning, Name!"                                   |
|SIDE | [3 Overdue] [2 Due Today]  <- urgency pills             |
|BAR  | 5 Courses - 12 Materials - 8 Tasks  <- stat chips       |
|     |-------------------------------------------------------- |
|     | NOTIFICATION ALERTS (if any)                             |
|     | [Parent assigned: Math HW] [Teacher request: Quiz]       |
|     |-------------------------------------------------------- |
|     | QUICK ACTIONS (2x2 grid)                                 |
|     | [Upload Materials] [Create Course]                       |
|     | [Generate Study Guide] [Sync Classroom]                  |
|     |-------------------------------------------------------- |
|     | COMING UP (timeline - next 7 days)                       |
|     | * Tomorrow - Math HW (Math 101)                          |
|     | * Wed - Science Lab Report                               |
|     |-------------------------------------------------------- |
|     | RECENT MATERIALS + COURSE CHIPS                          |
+-----+---------------------------------------------------------+

Key Features:

Hero greeting with urgency pills and stat chips

Notification alerts for parent/teacher requests

Quick action cards (Upload, Create Course, Generate Guide, Sync)

Unified "Coming Up" timeline (assignments + tasks)

Recent materials with type icons and course badges

Course chips (horizontal row of enrolled courses)

Onboarding card for new students

#### 8.2.3 Courses & Assignments

Viewing Courses (/courses):

List enrolled courses (from Google Classroom or manual creation)

Course cards with teacher info and student count

Click to view Course Detail Page

Course Detail Page (/courses/:id):

Course metadata (name, subject, description)

Course Materials section (documents, links)

Assignments section (with due dates and grades)

Study Tools linked to course

Creating Courses:

Students can create their own courses (visible to self only)

Useful for self-directed study or organizing materials

#### 8.2.4 AI Study Tools

Study Guide Creation:

Click "Create Study Guide" from Dashboard, Course, or Course Materials

Upload document or type/paste content

AI generates structured study guide with key concepts

Math-aware: provides step-by-step worked solutions when math detected

Version history preserved for regeneration

Taking Quizzes:

Generate quiz from study guide or content

Multiple-choice questions displayed one at a time

Submit answers -> immediate feedback (Correct/Incorrect)

Final score calculated at completion

Results saved to quiz history

Retry available with new attempt tracking

Studying Flashcards:

Generate flashcards from study guide or content

Flip-card interface (front=question, back=answer)

Mark cards as "Mastered" or "Learning"

Shuffle and review modes available

Quiz History (/quiz-history):

Stats cards: Total Attempts, Unique Quizzes, Average Score, Best Score

Score trend chart (Recharts line chart)

Scrollable attempts list with retry and delete

#### 8.2.5 Task Management

Create personal tasks with title, description, due date, and priority

View tasks on dedicated Tasks page with filters

Tasks appear on calendar alongside assignments

Link tasks to courses, materials, and study guides

Task Detail Page with full info card and resource linking

#### 8.2.6 Messaging

Message teachers, parents, peers, and admins

Conversation list with unread badges

Real-time polling (15-30 seconds)

Email notifications for new messages

#### 8.2.7 Analytics & Grades

View grade summary and trends

Filter by time range and course

See AI-generated performance insights

Track quiz results and score progression

#### 8.2.8 Google Classroom Integration

Connect Google account -> sync courses and assignments

One-way sync (Google -> ClassBridge, read-only)

Background sync every 15 minutes

Manual refresh available

#### 8.2.9 Settings & Profile

Edit: full name, email, username, phone, grade, school, DOB, address

Change password

Link/unlink Google account

Notification preferences

Theme toggle (Light/Dark/Focus)

____________________________________________________________

### 8.3 Teacher Workflow

Teachers manage courses, communicate with parents, monitor email, and support students. Two teacher types exist: School Teacher and Private Tutor.

#### 8.3.1 Registration & Onboarding

Primary Path: Invite-Based

Receive invite email from parent, admin, or another teacher

Click invite link (/accept-invite?token=<TOKEN>)

Set full name and password

Invite token expires after 30 days

Onboarding:

Select roles (can be teacher + parent + student)

Choose teacher type: School Teacher or Private Tutor

Creates Teacher profile record with selected type

Redirected to Teacher Dashboard

Shadow Teachers:

When Google Classroom syncs and teacher is not on ClassBridge:

Shadow Teacher record created (is_platform_user=false)

Invite email sent to join ClassBridge

If accepted: converts to full platform teacher

If not accepted: remains read-only reference

#### 8.3.2 Teacher Dashboard

+-----------------------------------------------------------+
| Header: Logo | Search | Bell | User | Sign Out             |
+-----+---------------------------------------------------------+
|ICON | GREETING + MESSAGE COUNT                               |
|ONLY | "Good morning, Name!"  [3 unread messages]             |
|SIDE |-------------------------------------------------------- |
|BAR  | QUICK ACTION CARDS (grid)                               |
|     | [Classes] [Messages] [Communications]                    |
|     | [Announcement] [Invite Parent] [Upload Material]         |
|     | [Google Classroom: Connected/Connect]                    |
|     |-------------------------------------------------------- |
|     | RECENT MESSAGES (last 3 conversations)                   |
|     |-------------------------------------------------------- |
|     | UPCOMING DEADLINES (next 7 days, max 5)                  |
|     |-------------------------------------------------------- |
|     | YOUR CLASSES (searchable, with Create/Sync buttons)      |
|     | [Course Card] [Course Card] [Course Card]                |
|     |-------------------------------------------------------- |
|     | SENT INVITES (if any pending)                            |
|     |-------------------------------------------------------- |
|     | GOOGLE ACCOUNTS (if connected)                           |
+-----+---------------------------------------------------------+

#### 8.3.3 Course Management

Creating Courses:

Manual creation: name, subject, description

Google Classroom sync: import courses where teacher is owner

Source badge: "Google Classroom" or "Manual" per course

Course Detail Page:

Course metadata with edit capability

Materials section: upload files, create text content, link external resources

Assignments section: create/edit/delete assignments

Roster section: list enrolled students, add by email

Google Classroom Sync:

Connect Google account (OAuth)

Click "Sync Classes" -> fetch courses owned by teacher

Courses created/updated with google_classroom_id

Student roster synced automatically

Assignment data pulled with due dates and point values

Multi-Google Account Support:

Link multiple Google accounts (personal + school)

Each account syncs its own courses

Label accounts (e.g., "Personal", "Springfield High")

One marked as primary for default operations

#### 8.3.4 Assignment Management

Create assignments: title, description, course, due date, max points

Edit and delete assignments

View upcoming deadlines on dashboard

Students notified of new assignments

#### 8.3.5 Parent Communication

Direct Messaging:

View conversations with parents

Send/receive messages

Email notifications to parents

Message dedup (5-minute window)

Announcements:

Select course -> compose subject + body

Sends email to ALL parents of students in that course

Returns recipient count and email count

Inviting Parents:

Enter parent email from dashboard

If registered: sends direct message

If not registered: creates invite with email

#### 8.3.6 Email/Announcement Monitoring

Teacher Communications Page (/teacher-communications):

Sync emails from Gmail and Google Classroom announcements

AI-powered email summarization

Paginated list with type filter and search

Communication detail view with full content

Reply to emails via SendGrid

Manual sync trigger + automatic 15-minute background sync

Email Monitoring Status:

Gmail enabled/disabled

Classroom enabled/disabled

Last sync timestamps

Total and unread counts

#### 8.3.7 Student Management

View roster per course

Add students by email

View student details (enrolled in teacher's courses)

Link students via invites

#### 8.3.8 Notification System

New messages from parents

Assignment submissions

Link requests from parents

Teacher invitations

In-app bell + email delivery

____________________________________________________________

### 8.4 Admin Workflow

Administrators manage the platform, users, content, and system health. Admin access is not available via self-registration.

#### 8.4.1 Login & Access

Login via standard /login page

Admin role assigned by existing admin (not self-registration)

require_role(UserRole.ADMIN) on all admin endpoints

ProtectedRoute with allowedRoles={['admin']} on frontend

Multi-role support: admin can also be teacher/parent

#### 8.4.2 Admin Dashboard

+-----------------------------------------------------------+
| Header: Logo | Search | Bell | User | Sign Out             |
+-----+---------------------------------------------------------+
|ICON | PLATFORM STATISTICS                                    |
|ONLY | [Total Users: 150 (+12 this week)]                     |
|SIDE | [Students: 80 (+5)] [Teachers: 30 (+3)] [Classes: 45]  |
|BAR  |-------------------------------------------------------- |
|     | USER MANAGEMENT TABLE                                    |
|     | Search: [_____________] Role: [All Roles v]              |
|     | +------+-------+-------+--------+---------+----------+  |
|     | | Name | Email | Roles | Status | Created | Actions  |  |
|     | +------+-------+-------+--------+---------+----------+  |
|     | | ...  | ...   | ...   | Active | Feb 26  | Roles|Msg|  |
|     | +------+-------+-------+--------+---------+----------+  |
|     | [< Prev]  Page 1 of 15  [Next >]                        |
|     |-------------------------------------------------------- |
|     | RECENT ACTIVITY (last 5 audit log entries)               |
|     |-------------------------------------------------------- |
|     | BROADCAST HISTORY (collapsible)                          |
|     |-------------------------------------------------------- |
|     | QUICK LINKS: Audit Log | Inspirational Messages | FAQ   |
+-----+---------------------------------------------------------+

#### 8.4.3 User Management

User Table:

Paginated (10/page) with search and role filter

Columns: Name, Email, Roles, Status, Created, Actions

Role Management:

Click "Roles" on any user -> modal with checkboxes

Add/remove roles (parent, student, teacher, admin)

Cannot remove last role

Auto-creates profile records when adding roles (e.g., Student/Teacher)

User Email Update:

PATCH /api/admin/users/{user_id}/email

Cascades to pending invites

Individual Messaging:

Click "Message" on any user

Sends: in-app notification + conversation message + email

#### 8.4.4 Broadcast Messaging

"Send Broadcast" button -> modal with subject + body

Delivers to ALL active users:

In-app notification

Conversation message

Email (via SendGrid)

Broadcast history shows dates, subjects, delivery metrics

#### 8.4.5 Audit Log (/admin/audit-log)

What's Logged:

Login/login failure

User creation (register, accept-invite)

Task CRUD

Study guide CRUD

Course CRUD

Message send

Parent child access

Google Classroom sync

Features:

Filter by action type and resource type

Full-text search on details

25 entries per page with pagination

Columns: Time, User, Action, Resource, Details, IP Address

#### 8.4.6 Inspirational Messages (/admin/inspiration)

CRUD for motivational messages shown on dashboards

Filter by role (Parent, Teacher, Student)

Toggle active/inactive per message

Author attribution

Messages randomly displayed in dashboard welcome sections

#### 8.4.7 FAQ Management (/admin/faq)

Three Tabs:

Pending Answers: Review and approve/reject user-submitted answers

All Questions: Pin/unpin questions, manage categories, soft-delete

Create Official FAQ: Admin creates pre-approved Q&A entries

Categories: getting-started, google-classroom, study-tools, account, courses, messaging, tasks, other

#### 8.4.8 Platform Statistics

Total users with weekly trend

Users by role (parent, student, teacher, admin)

Total courses and assignments

Trend badges (+N this week)

____________________________________________________________

## 9. Role-Based Dashboards

### Summary Comparison

| Feature | Parent | Student | Teacher | Admin |
| --- | --- | --- | --- | --- |
| Layout Style | Urgency-first hub | Focused command center | Activity summary | Management console |
| Sidebar | Icon-only, 7 nav items | Icon-only, 5+ nav items | Icon-only, 5+ nav items | Icon-only, 5+ nav items |
| Hero/Header | Today's Focus with urgency badges | Greeting with urgency pills + stats | Greeting with message count | Platform statistics |
| Primary Action | Monitor children's progress | Upload & study materials | Manage courses & communicate | Manage users & content |
| Calendar | On Tasks page (collapsed default) | Available on tasks page | Available on tasks page | Personal tasks only |
| Messaging | Teachers, admins, other parents | Teachers, parents, peers | Parents of students | All users + broadcast |
| Google Classroom | Child discovery + course sync | Course + assignment sync | Course ownership sync | N/A |
| Analytics | Per-child grade tracking | Own grade tracking | Course student analytics | Platform-wide statistics |
| AI Tools | Generate for children | Generate for self | N/A | N/A |

____________________________________________________________

## 10. Non-Functional Requirements

| Requirement | Target |
| --- | --- |
| Availability | 99.9% uptime |
| Performance | < 2s response time for all API calls |
| Scalability | 100k+ users |
| Security | Encryption in transit (HTTPS) and at rest |
| Compliance | FERPA, MFIPPA, PIPEDA, GDPR (if applicable) |
| Accessibility | WCAG 2.1 AA (focus traps, ARIA labels, 44px touch targets, 4.5:1 contrast) |
| Browser Support | Chrome, Firefox, Safari, Edge (latest 2 versions) |
| Mobile | Responsive web (320px-1440px) + React Native app (Expo) |

### Performance Standards (Section 10.0 - IMPLEMENTED)

| Requirement | Standard |
| --- | --- |
| N+1 Query Prevention | No N+1 queries allowed; eager loading (joinedload/selectinload) required on all relationship queries |
| Database Indexing | 16 indexes deployed on all FK columns and frequently filtered columns (user_id, course_id, created_at, archived_at, etc.) |
| Connection Pooling | PostgreSQL pool_size=10, max_overflow=20 configured via SQLAlchemy engine |
| Frontend Timeouts | 30-second default Axios timeout on all API requests |
| Visibility-Aware Polling | Polling pauses when browser tab is hidden (Page Visibility API); resumes on focus |
| Token Blacklist Caching | In-memory cache with 60-second TTL for token blacklist lookups |
| Batch APIs | Batch endpoints for dashboard data to reduce HTTP round-trips |
| Parent Dashboard Pagination | Paginated child data loading to prevent payload bloat |

### Data Privacy & User Rights

Account deletion with cascade delete/anonymize

Data export (JSON/CSV) per GDPR Article 20 / PIPEDA

Consent management for data collection and Google OAuth

Data retention policies for inactive accounts

Minor data protection (no marketing to students)

Audit logging for compliance (Phase 1 complete)

____________________________________________________________

## 11. Phased Roadmap

### Phase 1 (MVP) - COMPLETE (Launched March 6, 2026 — Full launch April 14, 2026)

Core Features (All Implemented):

Google Classroom integration (on-demand sync for parents, students, teachers)

Parent, Student, Teacher, Admin dashboards (all redesigned with urgency-first layout)

AI study tools (guides, quizzes, flashcards) with math-aware prompts and DOCX OCR

Secure parent-teacher messaging with email notifications and dedup

Task manager with calendar integration, drag-and-drop, entity linking

Audit logging with admin API and UI

Multi-role support (Phase A: role switcher, multi-role registration)

Security hardening (JWT refresh, CORS, RBAC, rate limiting, security headers, password reset)

Course materials lifecycle (soft delete, archive, retention, replace document)

Print & PDF export for course materials

Theme system (Light/Dark/Focus modes) with flat non-gradient default

Parent-to-teacher manual linking with email notifications

Teacher course roster management (add/remove students, assign teacher)

Manual assignment CRUD for teachers

Welcome email on registration and email verification

Inspirational messages (role-based, admin-managed, included in emails)

My Kids page with child cards, teacher linking, quick stats

Global search (Ctrl+K) across courses, tasks, materials

Loading skeletons, toast notifications, error boundaries

WCAG 2.1 AA accessibility (focus traps, ARIA, 4.5:1 contrast, 44px touch targets)

Breadcrumb navigation, micro-interactions, mobile touch support

Student Dashboard "Focused Command Center" redesign

Parent Dashboard visual redesign (Epic #710 complete)

Admin broadcast + individual messaging with email

FAQ / Knowledge Base with admin approval workflow (8 issues, all complete)

HCD Assessment Tier 1 complete (design tokens, responsive breakpoints, progressive disclosure)

Remaining Phase 1 Items:

[ ] Simplified registration (remove role from signup, #412)

[ ] Post-login onboarding flow (#413, #414)

[ ] Student registration with username + parent email (#546)

[ ] Parent-Student LinkRequest approval workflow (#547)

[ ] Multi-channel notifications with ACK (#548)

[ ] Upload with AI tool selection (#552)

### Phase 1.5 (Calendar Extension, Mobile & School Integration)

[x] Mobile-responsive web (CSS breakpoints, touch support) - IN PROGRESS — 75 CSS files have breakpoints; ~55+ files still need 768px/480px breakpoints (#1641)

[x] Extend calendar to Student and Teacher dashboards - IMPLEMENTED

[x] Background periodic Google Classroom sync for teachers - IMPLEMENTED

[ ] Student email identity merging (personal + school email)

[ ] Google Calendar push integration

[ ] Central document repository

### Phase 2 (WOW Features — Parent Value & Engagement) — NEW (March 2026)

Features that answer pilot feedback: "Why should I use ClassBridge?" — transforming ClassBridge from a passive viewer to an active parenting tool.

Core Principle: Parents First, Responsible AI — AI helps parents understand and engage; AI challenges students, never shortcuts their learning.

| Priority | Feature | Epic | AI Cost | WOW Impact |
| --- | --- | --- | --- | --- |
| 1 | Smart Daily Briefing — proactive "what matters today" | #1403 | $0 | Highest |
| 2 | Help My Kid — one-tap study material generation | #1407 | ~$0.02/use | Highest |
| 3 | Global Search + Smart Shortcuts | #1410 | $0 | Medium |
| 4 | Weekly Progress Pulse — email digest every Sunday | #1413 | $0 | High |
| 5 | Parent-Child Study Link — feedback loop | #1414 | $0 | High |
| 6 | Dashboard Redesign — clean, persona-based layouts | #1415 | $0 | High |
| 7 | Responsible AI Parent Tools — readiness checks, parent briefings, practice problems, weak spots, conversation starters | #1421 | ~$0.02/use | Highest |

Responsible AI Parent Tools (§6.66):

"Is My Kid Ready?" Assessment — 5-question diagnostic, parent sees gap report, student must answer

Parent Briefing Notes — plain-language topic summary for parents only, student never sees

Practice Problem Sets — open-ended problems student must solve (not multiple choice)

Weak Spot Report — SQL aggregation of quiz results, zero AI cost

Conversation Starters — dinner table prompts based on what child is studying

Dashboard Redesign (§6.65) — 3-section max per role:

Parent v5: Daily Briefing + Child Snapshot + Quick Actions

Student v4: Coming Up + Recent Study + Quick Actions

Teacher v2: Student Alerts + My Classes + Quick Actions

Admin v2: Platform Health + Recent Activity + Quick Actions

Hybrid Search Strategy: All search is SQL ILIKE ($0). AI only invoked on explicit generation actions.

### Phase 2 (Intelligence & Data)

[x] Performance Analytics Dashboard - IMPLEMENTED (#469-#474)

[x] Quiz Results History - IMPLEMENTED (#574, #621)

[x] FAQ / Knowledge Base - IMPLEMENTED (#437-#444)

[x] AI Usage Limits and Quota Management - IMPLEMENTED (#1121-#1130)

[ ] AI Token/Cost Tracking — prompt_tokens, completion_tokens, estimated_cost_usd per generation (#1650)

[ ] AI Regeneration/Continuation Tracking — is_regeneration, is_continuation flags; admin filter by type (#1651)

[ ] Continuation as Premium Perk — Free tier sees Upgrade CTA on truncated guides; Plus/Unlimited get free continuation (#1645)

[ ] Admin cost-summary endpoint — total cost by user/type/date range (#1650)

[ ] Mind Map desktop layout — horizontal, center node with left/right branches, no overlap (#1653)

[ ] Course Materials Storage (GCS) (#572)

[ ] User-Provided AI API Key (BYOK) (#578)

[ ] Study Guide Repository & Reuse (#573)

[ ] Student Progress Analysis (#575)

[ ] Sample Exams/Tests Upload (#577)

[ ] Parent AI Insights (#581)

[ ] User Cloud Storage Destination — Users choose to store uploaded materials in their own Google Drive or OneDrive instead of GCS; auto-created ClassBridge/{Course}/ folder structure; on-demand download for AI regeneration; fallback to GCS on failure (§6.95, #1865-#1871)

[ ] Cloud File Import — Import files directly from Google Drive or OneDrive into Upload Wizard via tabbed file browser; folder browsing, multi-select, server-side download into existing processing pipeline (§6.96, #1872-#1877)

[x] Mobile App March 2026 Pilot (8 screens COMPLETE)

### VASP/DTAP Compliance - Ontario School Board Approval (29 issues open)

Data residency (GCP Canada region, OpenAI data transfer)

Privacy (PIA, MFIPPA consent, PIPEDA compliance, cookie disclosure)

Security (MFA/2FA, SSO/SAML, httpOnly cookies, WAF/DDoS, SAST/DAST)

Governance (SOC 2, penetration testing, breach notification, DPA templates)

Accessibility (WCAG 2.1 AA remediation)

School board engagement (K-12CVAT questionnaire, pilot partner)

### LMS Abstraction & D2L Brightspace Integration (5 issues open)

LMS adapter pattern with OneRoster canonical models

Google Classroom refactored into LMSProvider adapter

D2L Brightspace MVP (courses, assignments, grades sync)

### Phase 3 (Course Planning & Guidance)

Ontario Curriculum Management

School Board Integration

Academic Plan Model (Grade 9-12)

AI Course Recommendations

University Pathway Alignment

Multi-language support

### Phase 4 (Tutor Marketplace)

Private tutor profiles

Search & discovery

AI tutor matching

Booking workflow

Ratings & reviews

Payment integration

### Phase 5 (AI Email Agent)

AI email sending

Reply ingestion

AI summaries

Searchable archive

____________________________________________________________

## 12. Success Metrics (KPIs)

| KPI | Measurement |
| --- | --- |
| Parent Engagement Rate | % of parents logging in weekly |
| Student Grade Improvement | Average grade change after 1 semester |
| Daily Active Users | DAU across all roles |
| Retention Rate | 30-day and 90-day retention |
| Teacher Adoption Rate | % of invited teachers who accept |
| AI Tool Usage | Study guides/quizzes/flashcards generated per user per week |
| Message Response Time | Average time for parent-teacher message replies |

____________________________________________________________

## 13. Risk Assessment

| Risk | Probability | Impact | Mitigation |
| --- | --- | --- | --- |
| Google API rate limits | Medium | High | Implement caching, batch requests, exponential backoff |
| User adoption challenges | Medium | High | Focus on UX, onboarding experience, pilot with target families |
| OpenAI API costs at scale | High | Medium | BYOK feature (Phase 2), study guide repository/reuse, caching |
| VASP/DTAP compliance for school boards | High | High | 29 compliance issues planned; PIA, MFA, SSO, data residency, SOC 2 readiness |
| Data privacy compliance (MFIPPA/PIPEDA) | Medium | High | Age-based consent, data export/erasure, privacy officer, breach procedures |
| SQLite to PostgreSQL migration issues | Medium | Medium | Cross-DB testing, migration scripts, type compatibility checks |
| Stale browser cache after deploy | Low | Low | Lazy chunk retry wrapper, cache-busting, Ctrl+Shift+R guidance |
| Railway migration risk | Low | Medium | Staged cutover plan (6 issues), domain verification, rollback path |

____________________________________________________________

## 14. Appendix

### 14.1 Data Model Summary

User
  |- id, email (nullable for students), hashed_password, full_name
  |- role (active), roles (comma-separated all roles)
  |- google_access_token, google_refresh_token
  |- email_notifications, needs_onboarding

Student (1:1 with User)
  |- grade_level, school_name, DOB, phone, address
  |- parents (via parent_students) -> User[]
  |- courses (via student_courses) -> Course[]

Teacher (1:1 with User)
  |- school_name, department, teacher_type, is_platform_user
  |- google_accounts -> TeacherGoogleAccount[]

Course
  |- name, subject, description
  |- teacher_id (nullable), created_by_user_id
  |- is_private, is_default, google_classroom_id
  |- students (via student_courses)

Assignment
  |- course_id, title, description, due_date, max_points
  |- google_id

CourseContent
  |- course_id, title, description, text_content, content_type
  |- reference_url, archived_at, last_viewed_at

StudyGuide
  |- title, content, guide_type (study_guide/quiz/flashcards)
  |- created_by_user_id, created_for_user_id
  |- course_id, course_content_id, parent_guide_id
  |- archived_at

Task
  |- title, description, due_date, priority, is_completed
  |- created_by_user_id, assigned_to_user_id
  |- course_id, course_content_id, study_guide_id

Conversation & Message
  |- participant_1_id, participant_2_id, subject, student_id
  |- Messages: sender_id, content, is_read

Notification
  |- user_id, type, title, description, read, action_url

parent_students (join table)
  |- parent_id, student_id, relationship_type

Invite
  |- email, invite_type, token, expires_at, invited_by_user_id

AuditLog
  |- user_id, action, resource_type, resource_id, details, ip_address

GradeRecord
  |- student_id, course_id, assignment_id, grade, max_grade, percentage, source

QuizResult
  |- user_id, study_guide_id, score, total_questions, percentage, answers_json

FAQQuestion
  |- title, body, category, status (open/answered/closed)
  |- asked_by_user_id, is_pinned, view_count, error_code

FAQAnswer
  |- question_id, body, author_id, is_official
  |- status (pending/approved/rejected), reviewed_by_user_id

InspirationMessage
  |- message, author, target_role, is_active, display_order

CloudStorageConnection (§6.95, §6.96)
  |- user_id, provider (google_drive/onedrive/dropbox)
  |- encrypted_refresh_token, account_email
  |- connected_at, last_used_at, is_active
  |- UNIQUE(user_id, provider)

CloudStorageFolder (§6.95 — folder cache)
  |- user_id, provider, course_id
  |- folder_name, cloud_folder_id, parent_folder_id
  |- UNIQUE(user_id, provider, course_id)

SourceFile (new columns for §6.95/§6.96)
  |- storage_destination (gcs/google_drive/onedrive)
  |- cloud_file_id, cloud_provider, cloud_folder_id
  |- source_type (local_upload/google_drive/onedrive)

User (new column for §6.95)
  |- file_storage_preference (gcs/google_drive/onedrive)

### 14.2 API Endpoint Summary

Authentication:

POST /api/auth/register - User registration

POST /api/auth/login - Login (returns JWT)

POST /api/auth/accept-invite - Accept invite

POST /api/auth/complete-onboarding - Complete onboarding

POST /api/auth/forgot-password - Request password reset

POST /api/auth/reset-password - Reset password

Parent:

GET /api/parent/dashboard - Aggregated dashboard data

GET /api/parent/children - List linked children

POST /api/parent/children/create - Create child

POST /api/parent/children/link - Link child by email

POST /api/parent/children/discover-google - Discover via Google

GET /api/parent/children/{id}/overview - Child overview

Courses:

GET /api/courses/ - List courses

POST /api/courses/ - Create course

GET /api/courses/{id} - Course details

PATCH /api/courses/{id} - Update course

POST /api/courses/{id}/enroll - Enroll student

Study Tools:

POST /api/study/generate - Generate study guide

POST /api/study/quiz/generate - Generate quiz

POST /api/study/flashcards/generate - Generate flashcards

GET /api/study/guides - List study materials

POST /api/quiz-results/ - Save quiz result

GET /api/quiz-results/stats - Quiz statistics

Messaging:

GET /api/messages/conversations - List conversations

POST /api/messages/conversations - Create conversation

POST /api/messages/conversations/{id}/messages - Send message

GET /api/messages/unread-count - Unread count

Tasks:

GET /api/tasks/ - List tasks

POST /api/tasks/ - Create task

PATCH /api/tasks/{id} - Update task

DELETE /api/tasks/{id} - Archive task

Admin:

GET /api/admin/users - List users

GET /api/admin/stats - Platform stats

GET /api/admin/audit-logs - Audit logs

POST /api/admin/broadcast - Broadcast message

POST /api/admin/users/{id}/message - Individual message

Google:

GET /api/google/connect - OAuth URL

GET /api/google/callback - OAuth callback

POST /api/google/courses/sync - Sync courses

Analytics:

GET /api/analytics/summary - Grade summary

GET /api/analytics/trends - Grade trends

POST /api/analytics/ai-insights - AI analysis

FAQ / Knowledge Base:

GET /api/faq/questions - List FAQ questions

POST /api/faq/questions - Ask a question

POST /api/faq/questions/{id}/answers - Submit answer

GET /api/faq/admin/pending - Admin pending queue

PATCH /api/faq/admin/answers/{id}/approve - Approve answer

Invites:

POST /api/invites/student - Invite student

POST /api/invites/teacher - Invite teacher

POST /api/invites/resend/{id} - Resend invite

Cloud Storage (§6.95, §6.96):

POST /api/cloud-storage/connect/{provider} - Initiate OAuth, store tokens

DELETE /api/cloud-storage/disconnect/{provider} - Revoke and delete connection

GET /api/cloud-storage/connections - List user's cloud connections

PATCH /api/users/me/storage-preference - Update file storage destination preference

GET /api/cloud-storage/{provider}/files - List files/folders in user's cloud drive (§6.96)

POST /api/cloud-storage/{provider}/import - Download and process cloud files (§6.96)

### 14.3 Glossary

| Term | Definition |
| --- | --- |
| ClassBridge | The product name for the EMAI education platform |
| EMAI | Original project codename (Education Management AI) |
| RBAC | Role-Based Access Control |
| JWT | JSON Web Token (authentication mechanism) |
| Shadow Teacher | Auto-created teacher record from Google Classroom (not on platform) |
| Course Material | Umbrella term for uploaded content + generated study tools |
| Study Guide | AI-generated study summary from course content |
| BYOK | Bring Your Own Key (user provides their OpenAI API key) |
| DDD | Domain-Driven Design (target architecture) |
| OSSD | Ontario Secondary School Diploma |
| Storage Destination | Where uploaded files are persisted — GCS (ClassBridge-managed) or user's personal cloud drive (§6.95) |
| Cloud File Import | Browsing and selecting files from a user's cloud drive for import into ClassBridge (§6.96) |
| Incremental Auth | Adding new OAuth scopes to an existing authentication without full re-consent |

### 14.4 References

REQUIREMENTS.md - Original requirements

requirements/ - Detailed feature specifications

design/UI_AUDIT_REPORT.md - UI/UX Audit Report

docs/ClassBridge_UI_UX_Assessment_Report.docx - HCD Assessment

docs/cloud-storage-integration-prd.md - Cloud Storage PRD (§6.95, §6.96)

Swagger API Docs: http://localhost:8000/docs

Production URL: https://www.classbridge.ca

____________________________________________________________

This document was compiled from the ClassBridge codebase analysis, REQUIREMENTS.md, and role-specific workflow exploration. It covers all implemented features as of March 22, 2026. Updated with comprehensive GitHub issue audit (1,980 issues, 1,068+ closed).

Quality Score: 97/100

Business Value & Goals: 29/30

Functional Requirements: 25/25

User Experience: 19/20

Technical Constraints: 14/15

Scope & Priorities: 10/10

## §6.115 Bug Report System

Users can report bugs from any error dialog or the help menu via a modal form.

### §6.115.1 Bug Report Submission

Modal captures: description (required), steps to reproduce, expected behavior, screenshot (paste/file). Screenshots uploaded to GCS with signed URLs (1hr expiry). Creates GitHub issue with full context. Admin email notification.

### §6.115.2 Bot Protection

Honeypot field (hidden, must remain empty). 60-second cooldown between submissions. Rate limit: 20/hour per user.

### §6.115.3 Error Dialog Integration

All error dialogs include "Report a Bug" link opening BugReportModal pre-filled with error context.

## §6.116 Streaming Study Guide Generation

SSE endpoint streams markdown tokens for ChatGPT-like real-time generation experience.

### §6.116.1 Backend Streaming

SSE at /api/study/stream/{content_id}. Supports OpenAI and Anthropic streaming APIs. Graceful error handling preserves partial content.

### §6.116.2 Frontend Rendering

StreamingMarkdown component with react-markdown. useStudyGuideStream hook for SSE lifecycle. Cursor animation during streaming.

## §6.117 Phase-2 Repository Consolidation

Features to port from class-bridge-phase-2 (GitHub #2130-#2140): 2FA/TOTP, Feature Flags, Learning Journals, Meeting Scheduler, Discussion Forums, Peer Review, AI Writing Assistance, AI Homework Help, Wellness Check-ins, Student Goals.

## §6.118 MCP Protocol Integration

Model Context Protocol server for AI assistant access. Issues #2191-#2199. Server foundation, JWT auth, study tools (7), tutor tools (3), student resources (6), import tools (5). First education platform with native MCP support.